# Decision No. C98-1334

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 98M-581T

IN THE MATTER OF THE REQUEST of nextlink colorado, llc FOR VARIANCE FROM THE REQUIREMENTS OF 4 cODE OF cOLORADO rEGULATIONS 723-2-27.2, REQUIREMENT to file intralata equal access plan by october 8, 1998.

ORDER APPROVING VARIANCE FROM RULES

Mailed Date:  January 5, 1999

Adopted Date:  December 30, 1998

## I.	BY THE COMMISSION

### Statement and Findings of Fact

- On December 11, 1998, NextLink Colorado, LLC (“NEXTLINK”), filed a Petition for Variance from Rule 4 CCR 723-2-27.2 pursuant to the provisions of Rule 59, 4 Code of Colorado Regulations (“CCR”) 723-1 (“Rule 59”).  NEXTLINK in effect requests an extension of time out of time to December 11, 1998, to file the intraLATA equal access implementation report which report was filed contemporaneously with the request for variance.

- Rule 27.1.1, 4 CCR 723-2, requires all local exchange companies to implement intraLATA equal access no later than February 8, 1999.

- Rule 27.2, 4 CCR 723-2, requires all local exchange companies, including NEXTLINK, to file a report with the Commission setting forth its proposed schedule of implementation of intraLATA equal access for each wire center at least four months prior to implementation of equal access, or October 8, 1998.

- The Commission finds good cause has been shown that NEXTLINK requires more time to properly prepare this report and grants a temporary waiver of 4 CCR 723-2-27.2 until December 11, 1998, as requested.

- NEXTLINK is still required to implement intraLATA equal access on February 8, 1999.

## II.	ORDER

### A.	The Commission Orders That:

- NextLink Colorado, LLC is hereby granted a variance from the requirements of 4 Code of Colorado Regulations 723-2-27.2 consistent with the above discussion.

- The intraLATA equal access implementation report filed by NEXTLINK Colorado, LLC is deemed filed with no determinations made here regarding its content.

- This Order is effective on its Mailed Date.

### B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 30, 1998.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________
Commissioners

COMMISSIONER R. BRENT ALDERFER ABSENT.

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\98m581T