# Decision No. C99-92

# BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 99M-002T

IN THE MATTER OF THE REQUEST of central and pacific telephone company FOR VARIANCE FROM THE REQUIREMENTS OF 4 cODE OF cOLORADO rEGULATIONS 723-2-27.2, REQUIREMENT to file intralata equal access plan by october 8, 1998.

ORDER APPROVING VARIANCE FROM RULES

Mailed Date:  January 21, 1999

Adopted Date:  January 20, 1999

## I.	BY THE COMMISSION

### Statement and Findings of Fact

- On January 5, 1999, Central & Pacific Telephone Company (“C&P”), filed a Petition for Variance from Rule 4 CCR 723-2-27.2 pursuant to the provisions of Rule 59, 4 Code of Colorado Regulations (“CCR”) 723-1.  C&P in effect, requests an extension of time out of time to January 5, 1999, to file the intraLATA equal access implementation report, which report was filed contemporaneously with the request for variance.

- Rule 27.1.1, 4 CCR 723-2, requires all local exchange companies to implement intraLATA equal access no later than February 8, 1999.

- Rule 27.2, 4 CCR 723-2, requires all local exchange companies, including C&P, to file a report with the Com-mission setting forth its proposed schedule of implementation of intraLATA equal access for each wire center at least four months prior to implementation of equal access, or October 8, 1998.

- The Commission finds good cause has been shown that C&P requires more time to properly prepare this report and grants a temporary waiver of 4 CCR 723-2-27.2 until January 5, 1999, as requested.

- C&P is still required to implement intraLATA equal access on February 8, 1999.

## II.	ORDER

### A.	The Commission Orders That:

- Central and Pacific Telephone Company is hereby granted a variance from the requirements of 4 Code of Colorado Regulations 723-2-27.2 consistent with the above discussion.

- The intraLATA equal access implementation report filed by Central and Pacific Telephone Company is deemed filed with no determination made here regarding its content.

- This Order is effective on its Mailed Date.

### B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 20, 1999.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



R. BRENT ALDERFER
________________________________
Commissioners

COMMISSIONER VINCENT MAJKOWSKI ABSENT.

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\99M002T