# Decision No. C99-167

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 99M-047T

IN THE MATTER OF THE REQUEST of e.spire communications, inc. FOR VARIANCE FROM THE REQUIREMENTS OF 4 cOLORADO cODE OF rEGULATIONS 723-2-27.2, REQUIREMENT to file intralata equal access plan by october 8, 1998.

ORDER APPROVING VARIANCE FROM RULES

Mailed Date: February 16, 1999

Adopted Date: February 10, 1999

## BY THE COMMISSION

### Statement and Findings of Fact

    - On February 3, 1999, e.spire Communication, Inc. (“e.spire”), filed a Petition for Variance from Rule 4 CCR 723-2-27.2 pursuant to the provisions of Rule 59, CCR 723-1. e.spire, in effect, requests an extension of time (out of time) to February 3, 1999 to file the intraLATA equal access implementation report, which report was filed contemporaneously with the request for variance.

    - Rule 27.1.1, 4 CCR 723-2, requires all local exchange companies to implement intraLATA equal access no later than February 8, 1999.

    - Rule 27.2, 4 CCR 723-2, requires all local exchange companies, including e.spire, to file a report with the Commission setting forth its proposed schedule of implementation of intraLATA equal access for each wire center at least 4 months prior to implementation of equal access, or October 8, 1998.

    - The Commission finds good cause has been shown that e.spire requires more time to properly prepare this report and grants a temporary waiver of 4 CCR 723-2-27.2 until February 3, 1999, as requested.

    - e.spire is still required to implement intraLATA equal access on February 8, 1999.

## ORDER

### The Commission Orders That:

    - e.spire Communications, Inc. is hereby granted a variance from the requirements of 4 Code of Colorado Regulations 723-2-27.2 consistent with the above discussion.

    - The intraLATA equal access implementation report filed by e.spire Communications, Inc. is deemed file with no determination made here regarding its content.

    - This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 10, 1999.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



R. BRENT ALDERFER
________________________________

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\99M047T