# Decision No. C99-348

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 97A-297E

in the matter of the application of public service company of colorado for an order approving its 1996 integrated resource plan.

order granting motion to
amend settlement agreement

Mailed Date:  April 8, 1999

Adopted Date:  March 24, 1999

## BY THE COMMISSION

Statement, Findings, and Conclusions

    - On March 8, 1999, Public Service Company of Colorado (“Public Service” or “the Company”) filed a motion to Amend the Settlement Agreement reached in the Company’s 1996 Integrated Resource Planning case.  The Company made this motion, pursuant to Decision No. C99-64.  That decision granted Public Service an unlimited time period to file a Certificate of Public Convenience and Necessity (“CPCN”) application for the construction of the TIE line, subject to Public Service obtain-ing and filing an agreement to such a delay by all parties to the Settlement Agreement by April 1, 1999.

    - The Company stated in the motion that it prepared a draft amendment to the Settlement Agreement and provided copies of the proposed language to all the parties.  The amend-ment stated that Public Service now anticipates filing the CPCN application in 2001, with an in-service date of some time in 2004.  The Company indicated that it received responses and com-ments from various parties and that it believes that the amend-ment is acceptable to the parties.  No responses to the motion were filed.

    - Now being duly advised on this matter, the Com-mission will approve the motion.

## ORDER

  - The Commission Orders That:

    - The Motion to Amend Settlement Agreement filed by Public Service Company of Colorado is granted.

    - This Order is effective upon its Mailed Date.

  - ADOPTED IN Commissioners’ WEEKLY MEETING
 	March 24, 1999.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



RAYMOND L. GIFFORD
________________________________

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\