# Decision No. R99-1154

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 98A-391R

in the matter of the application of the city of thornton, colorado, for an order authorizing the installation of rail-highway crossing protection devices to be constructed on the right-of-way of the union pacific railroad company and york street near 136th avenue (dot crossing no. 804-305) at up mile post 10.25, thornton, Colorado.

recommended decision Of
administrative law judge
arthur g. staliwe

Mailed Date:  October 25, 1999

Appearances:

Margaret Miller, Esq., on behalf of the City of Thornton;

James P. Gatlin, Esq., Omaha, Nebraska, on behalf of the Union Pacific Railroad Company; and

John H. Baier, for the Staff of the Commission.

## statement

  - By application filed September 3, 1998, the City of Thornton proposes to upgrade the existing grade crossing warning devices at York Street near 136th Avenue over the tracks of the Union Pacific Railroad Company (“UPRR”) from passive stop signs and cross bucks to flashing lights, bells, and gates.  On October 6, 1998, the Commission gave notice to all who might desire to protest, object, or intervene.  No party intervened in opposition to this application.

  - Originally scheduled for hearing on November 24, 1998, the matter was continued at the request of the parties in order to allow them an opportunity to complete necessary studies and prepare cost estimates.

  - Pursuant to notice the matter was heard on October 20, 1999 before Administrative Law Judge (“ALJ”) Arthur G. Staliwe.  Pursuant to the provisions of § 40-6-109, C.R.S., ALJ Staliwe now transmits to the Commission the record and exhibits of said hearing, together with a written recommended decision containing findings of fact, conclusions, and order.

## findings of fact

  - Based upon all the evidence of record, the following is found as fact:

    - York Street near 136th Avenue in the City of Thornton is a two-lane, 24-foot wide asphalt road.  At that location the only protection devices are railroad cross buck signs and stop signs alerting motorists and pedestrians to the presence of the railroad tracks.  The area around the crossing is characterized by new residential construction, and as of August 1998 an average daily total of 750 motor vehicles crossed the tracks, at a posted highway speed of 30 miles per hour.  The current 750 vehicles per day plus anticipated increases in vehicular traffic drive the city’s desire to upgrade the exist-ing passive warning system to an active system consisting of flashing lights, bells, and gates designed to physically pro-hibit vehicular traffic from entering the crossing while trains are in or near the crossing.  At the time of hearing the esti-mated cost of upgrading the existing signals was $118,567.  How-ever, as indicated on Exhibit No. 2, that figure is an estimate only, and UPRR will bill for actual construction costs at the time of construction, which is anticipated to be a year in the future.

    - There is no dispute among the parties as to the need to upgrade the existing crossing protection devices at York Street near 136th Avenue in the City of Thornton, especially given current residential development and projected increases in vehicle traffic over the crossing.

## order

  - The Commission Orders That:

    - The City of Thornton and the Union Pacific Rail-road Company are hereby authorized to install, operate, and maintain automatic railroad crossing devices consisting of flashing lights, cantilevered gates, and bells at the inter-section of York Street in Thornton with the Union Pacific Railroad Company’s tracks as more fully set forth in the appli-cation filed September 3, 1998.

    - A fair, just, and equitable distribution of the total actual costs of the installation of the proposed crossing protection devices shall be as follows:

- a.	The Union Pacific Railroad Company shall con-tribute out of its own funds 20 percent of the cost of said installation and shall thereafter operate and maintain said crossing devices at its own expense for the life of the crossing.

- b.	The City of Thornton, Colorado, shall pay 10 per-cent of the costs of installation.  Upon comple-tion of the proposed work, an itemized statement of the actual costs and a bill covering 10 per-cent thereof shall be forwarded by the Union Pacific Railroad Company to the City of Thornton, which bill shall be paid to the railroad.

- c.	The remaining costs of installation (70 percent) shall be paid from the Colorado Highway Crossing Protection Fund if and when such unencumbered funds are available for distribution.  Upon com-pletion of the proposed work, an itemized state-ment of the actual costs and a bill covering 70 percent thereof shall be forwarded by the Union Pacific Railroad Company to the Commission, which bill shall be paid to the Union Pacific Railroad Company when funds are available and after audit and verification of the signal installation.  The signal devices and their installation shall be in conformance with all applicable rules and regulations of this agency, the railroad-highway grade crossing protection specifications of the Association of American Railroads, and the standards of the Manual on Uniform Traffic Control Devices for Streets and Highways.

    - This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

    - As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

      - If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

      - If a party seeks to amend, modify, annul, or reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

5.	If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

g:\ORDER\391R.DOC

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ARTHUR G. STALIWE
________________________________
Administrative Law Judge

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director