# Decision No. C06-0427

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 06A-037R

IN THE MATTER OF THE CITY OF COMMERCE CITY, FOR AUTHORITY TO MODIFY EXISTING RAILROAD CROSSING AND FLASHING LIGHT SIGNALS AND AUTOMATIC GATE ARMS AND TRAFFIC SIGNALS AT THE CROSSING OF THE BURLINGTON NORTHERN AND SANTA FE RAILROAD TRACK AT EAST 96TH AVENUE AND STATE HIGHWAY 2, COMMERCE CITY, COLORADO.

COMMISSION ORDER GRANTING 
MOTION FOR EXTENSION OF TIME to file construction COST ESTIMATE

Mailed Date:  April 20, 2006

Adopted Date: April 19, 2006

## BY THE COMMISSION:

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time filed by the City of Commerce City (Commerce City) on April 14, 2006.

- The Commission ordered Commerce City to file the BNSF Railway Company (BNSF) cost estimate by April 15, 2006 by Decision C06-0251, mailed March 17, 2006.

- Commerce City states they have provided BNSF with preemption timing worksheets and received an acknowledgment letter from BNSF dated April 7, 2006.  Commerce City also states that design plans containing revisions addressing comments received at a multi-agency review meeting were provided to BNSF on April 10, 2006.  Commerce City states that, according to BNSF, the cost estimate typically takes 30 days after preemption timing acknowledgement and receipt of design plans by BNSF.

- Commerce City requests an extension of time to May 10, 2006 to file the BNSF cost estimate in this proceeding.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion.

## ORDER

### THE COMMISSION ORDERS THAT:

- The Motion for Extension of Time filed by the City of Commerce City is granted.  The City of Commerce City shall be permitted to file a copy of the BNSF Railway Company cost estimate by May 10, 2006.

- The Commission waives response time to the motion.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 19, 2006

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

/tmp/in/input.doc:D.M