# Decision No. C06-0909

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 05A-541R

IN THE MATTER OF THE COLORADO DEPARTMENT OF TRANSPORTATION, FOR AUTHORITY TO INSTALL NEW FLASHING LIGHT SIGNALS AND AUTOMATIC GATE ARMS, AT THE CROSSING OF THE GREAT WESTERN RAILROAD TRACKS AT WELD COUNTY ROAD 54, NORTH OF JOHNSTOWN, WELD COUNTY, COLORADO.

COMMISSION ORDER 
GRANTING MOTION TO SUBSTITUTE AMENDED APPLICATION FOR ORIGINAL APPLICATION AND APPROVING AMENDED APPLICATION

Mailed Date:  August 2 2006

Adopted Date: August 2, 2006

## BY THE COMMISSION:

### Statement

- This matter comes before the Commission for consideration of the Motion to Substitute Amended Application for Original Application and Request for Applicant to Adopt a Substantive Change to Drawing (Motion) filed by the Weld County Public Works Department (Weld County) on July 19, 2006.

- The Commission ordered Weld County to install new flashing LED lights, gates and an AC/DC island circuit at the crossing of Weld County Road 54 with the Great Western Railroad Company Tracks, National Inventory No. 849-362K by April 21, 2006 by Decision No. C06-0089, mailed February 2, 2006.

- Weld County filed a Motion to Substitute Amended Application for Original Application and Request for Waiver of Required Notice on May 23, 2006.  Weld County desires to amend the application to state that the highway/railroad grade crossing improvements are to consist of flashing light signals, gates, bells, constant warning devices, and a new cabin.

- The Commission granted Weld County’s Motion to Substitute Amended Application for Original Application and Request for Waiver of Required Notice by Decision No. C06-0709, mailed June 16, 2006.

- The Motion filed by Weld County requests to file amended drawings to the original application to change gate locations due to plans by Weld County to widen Weld County Road 54.  Weld County proposes locating the gate mechanisms 13 feet and 16 feet from the edge of the westbound and eastbound travel lanes respectively.  Relocating the gates now before construction of the gate mechanisms start will eliminate relocation costs and disruption to the railroad and traveling public in the future.

- Weld County attaches to its application signed statements from the adjacent property owners and potentially affected utilities that a copy of this Motion was provided to them and that they have no objection to the amended application.  The Colorado Department of Transportation has indicated verbally that they have no objection to the amended application.

- Weld County requests response time for parties being served be limited to 7 days.

- No parties that may be affected by this second amended application opposed this Motion.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion and approve the second revised application.

## ORDER

### The Commission Orders That:

- The Motion to Substitute Amended Application and Request for Applicant to Adopt a Substantive Change to Drawing filed by the Weld County Public Works Department is granted.

- Weld County is authorized to relocate the gate mechanisms additional distances of 13 feet and 16 feet for the westbound and eastbound lanes respectively from the locations shown in the original application at the crossing of Weld County Road 54 with the Great Western Railroad Company tracks, National Inventory No. 849-362K.

- Weld County is required to inform the Commission in writing that the crossing improvements are complete within 10 days after completion.  We shall expect this letter around August 25, 2006.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

- The Commission retains jurisdiction to enter further required orders.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 2, 2006.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

/tmp/in/input.doc:D.M