# Decision No. C06-1098

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 06A-052R

IN THE MATTER OF THE APPLICATION OF THE CITY OF COMMERCE CITY, 8602 ROSEMARY STREET, COMMERCE CITY, COLORADO, 80022; FOR AUTHORITY TO ABOLISH THE EXISTING RAILROAD-HIGHWAY CROSSING AND REMOVE CROSSING WARNING DEVICES AT THE EXISTING BNSF RAILWAY CROSSING OF 88TH AVENUE AND RECONSTRUCT A NEW CROSSING OF THE BNSF RAILWAY AT 88TH AVENUE WITH CROSSING WARNING DEVICES; IN COMMERCE CITY, ADAMS COUNTY, STATE OF COLORADO.

COMMISSION ORDER granting 
motion for extension of time to submit construction and maintenance agreement

Mailed Date:  September 19, 2006

Adopted Date: September 13, 2006

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract (Motion) filed by the City of Commerce City (Commerce City) on August 28, 2006.

- The Commission ordered Commerce City to file a signed construction and maintenance agreement by August 19, 2006 by Decision No. C06-0268, mailed March 23, 2006.

- Commerce City states the final contract has not yet been approved by Commerce City and the BNSF Railway Company.

- Commerce City requests an extension of time to file the final contract up through and including September 30, 2006.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract filed by the City of Commerce City is granted.  The City of Commerce City shall be permitted to file a copy of the signed construction and maintenance agreement with the BNSF Railway Company by September 30, 2006.

- The Commission retains jurisdiction to enter further required orders.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
September 13, 2006.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

/tmp/in/input.doc:SRS