# Decision No. C09-0592

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 08A-547R

IN THE MATTER OF ADAMS COUNTY, AND THE UNION PACIFIC RAILROAD FOR THE AUTHORITY TO INSTALL A GRADE SEPARATION STRUCTURE WHICH CARRIES PECOS STREET (ADAMS COUNTY STRUCTURE ADA 2.5N-60.340) OVER THE UNION PACIFIC RAILROAD TRACKS, NEAR UPRR RAILROAD MILE POST 3.87 MORE OR LESS, ON THE MOFFAT TUNNEL SUBDIVISION, AND BURLINGTON NORTHERN SANTA FE RAILWAY COMPANY RAILROAD TRACKS, NEAR RAILROAD MILE POST 4.0 MORE OR LESS, ON THE FRONT RANGE SUBDIVISION IN ADAMS COUNTY, COLORADO.

COMMISSION ORDER 
GRANTING eXTENSION OF TIME

Mailed Date:  June 9, 2009

Adopted Date: June 2, 2009

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of a Joint Motion for Extension of Time to File Construction and Maintenance Agreement Between Adams County and BNSF Railway Company (BNSF) filed by the County of Adams (Adams County), Union Pacific Railroad Company (UPRR), and BNSF on June 1, 2009.

- By Decision No. R09-0259, mailed March 12, 2009, the parties were ordered to file signed Construction and Maintenance agreements for the approved Pecos Street grade separation structure by May 31, 2009.  The Construction and Maintenance Agreement between Adams County and UPRR has been filed.

- The parties state that the Construction and Maintenance agreement between Adams County and BNSF is near completion, but will require additional time to finalize and execute.  The parties request an additional 30 days to June 30, 2009 to file the signed Construction and Maintenance agreement with BNSF.

- Given that the parties filed this Motion jointly, we will waive response time to the Motion.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the extension of time to file the BNSF Construction and Maintenance agreement.

## ORDER

### The Commission Orders That:

- The Joint Motion for Extension of Time to File Construction and Maintenance Agreement Between Adams County and BNSF Railway Company is granted.  Adams County and BNSF Railway shall file the signed Construction and Maintenance Agreement by June 30, 2009.

- The Commission waives response time to the motion.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 2, 2009.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ - MATT BAKER ________________________________ - Commissioners COMMISSIONER JAMES K. TARPEY ABSENT. |
| --- | --- |

/tmp/in/input.doc:SRS