Decision No.

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 09A-720R

APPLICATION OF THE TOWN OF BENNETT, 355 FOURTH STREET, BENNETT, COLORADO 80102, AND THE COLORADO DEPARTMENT OF TRANSPORTATION, 18500 EAST COLFAX AVENUE, AURORA, COLORADO 80011, FOR AUTHORITY TO MODIFY AND EXPAND AN EXISTING AT-GRADE CROSSING OF THE UNION PACIFIC RAILROAD ON HIGHWAY 79 AT PALMER STREET IN BENNETT, COLORADO.

COMMISSION ORDER GRANTING
MOTION FOR EXTENSION OF TIME

Mailed Date:  April 23, 2010

Adopted Date: April 21, 2010

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time (Motion) filed by the Town of Bennett (Bennett) on March 31, 2010.

- Bennett requests an extension of time to May 31, 2010 to file a signed construction and maintenance agreement in this docket.

- As grounds, Bennett states that it is actively negotiating the construction and maintenance agreement required by Decision No. R10-0190, but will not be able to finalize the negotiations by March 31, 2010.  Bennett requests additional time until May 31, 2010.  The agreement will be filed as soon as it is completed and signed by all parties.  Bennett states that it has conferred with the Union Pacific Railroad Company’s (UPRR) counsel regarding this Motion and is authorized to represent that UPRR does not oppose the Motion.

- No responses were filed to the Motion.

- Now being duly advised in the matter, the Commission finds that good cause has been stated and will grant an extension of time to May 31, 2010 to allow Bennett and UPRR sufficient time to complete and approve the construction and maintenance agreements.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time filed by the Town of Bennett is granted.  The Town of Bennett shall be permitted to file signed copies of the construction and maintenance agreements on or before May 31, 2010.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 21, 2010.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ MATT BAKER ________________________________ - Commissioners COMMISSIONER JAMES K. TARPEY ABSENT. |
| --- | --- |

/tmp/in/input.doc:SRS