Decision No. C10-0644

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 10M-206E

IN THE MATTER OF THE DESIGNATION OF ELECTRIC UTILITY TRANSMISSION FACILITIES FOR WHICH AN APPLICATION TO OBTAIN A CERTIFICATE OF PUBLIC CONVENIENCE AND NECESSITY IS REQUIRED fOR THE FILING OF A FORMAL DETERMINATION THAT NO CERTIFICATE IS REQUIRED.

Order REGARDING
certification of facilities

Mailed Date:  June 24, 2010

Adopted Date:  June 23, 2010

## BY THE COMMISSION

### Statement

- Rule 3206(c) of the Rules Regulating Electric Utilities, 4 Code of Colorado Regulations 723-3, requires each Colorado electric utility to file, no later than April 30 of each year, its proposed new construction or extensions of transmission facilities for the next three calendar years.

- The Commission issued notice of the construction project filings on June 1, 2010, by Decision No. C10-0530.  In that Decision, we also waived the strict deadlines set forth at Rule 3206(f), so as to permit a meaningful 15-day notice period.

- The 15-day period for comments ended June 16, 2010.  The Town of Windsor, Colorado, provided comments on June 9, 2010.  The Town of Windsor states that it had an informative meeting with Mr. Rick Thompson and Mr. Todd Anderson, of Xcel Energy, on May 11, 2010.   On its letter to the Commission (with copies to John Lupo, Manager, Siting and Land Rights and Todd Anderson, Area Manager, Community and Local Government, both employees of Xcel Energy) the Town of Windsor recommends its preferred location of two of Public Service Company of Colorado’s projects – Carey Substation and the Ault-Cherokee 230kV Transmission Line.  It also requests to be kept informed on the future processes at the Commission on these two projects.  The Town of Windsor’s comments are so noted.

- The following utilities submitted proposed projects:

- Black Hills/Colorado Electric Utility Company, L.P. (formerly Aquila, Inc.)
Public Service Company of Colorado
Grand Valley Power Electric Association, Inc. 
Intermountain Rural Electric Association, Inc. 
Mountain View Electric Association, Inc.
Tri-State Generation and Transmission Association, Inc.

- White River Electric Association

- New projects were reported as listed below by company:

- Black Hills/Colorado Electric Utility Company, L.P.

Portland-West Station #2 115kV Transmission Line and Associated Substation Expansion/Upgrades, in-service date is 2013.

Pueblo-Hyde Park-West Station 115kV Transmission Line Rebuild, in-service date is 2012.

Greenhorn-Reader 115kV Transmission Line Rebuild, in-service date is 2014.

- Reader 115/69 kV Transformer Replacement, in-service date is 2013.

- Public Service Company of Colorado

- Parachute-Cameo 230kV Transmission Line, in-service date is 2013-2014.

Lamar-Front Range 345/500kV and Lamar-Vilas 230/345kV Transmission Project, an in-service date of 2016-2017.

- Rifle (Ute)-Story Gulch 230kV Transmission Line Project, in-service date is June 2013.

- Ault-Cherokee 230kV Transmission Line Project, in-service date is 2015-2016.

RTD FastTracks-East Corridor Project (Underground Line Relocation), in-service date is November 2011.

- Barker Substation (Distribution), in-service date is May 2015.

- Brantner Substation (Distribution), in-service date is June 2014.

- Carey Substation (Distribution), in-service date is May 2014.

- Eboda Substation (Distribution), in-service date is December 2011.

- Wilson #1 Substation (Distribution), in-service date is May 2014.

- University #3 Substation (Distribution), in-service date is October 2012.

- Intermountain Rural Electric Association, Inc.

- Phase 1 - Conifer to Shaffers Crossing 115kV transmission line, in-service date is November 2012.

- Phase 2 - Conifer to Shaffers Crossing 115kV transmission line, in-service date is November 2013.

- White River Electric Association, Inc.

#### Sulfur Creek Substation, in-service date is January 2011.

- Tri-State Generation and Transmission Association, Inc.

Crested Butte 1-7.5 MVAR Capacitor Bank Addition, in-service date is 4Q 2010.

Kit Carson Wind Interconnect, in-service date is 4Q 2010.

La Junta 69kv Tie Line Addition, in-service date is 4Q 2012.

Burlington-Wray 230kV Line, in-service date is 4Q 2015.

Lamar-Front Range Transmission Project, in-service date is 4Q 2017.

## ORDER

### The Commission Orders That:

- No certificate of public convenience and necessity (CPCN) shall be required for the following Black Hills/Colorado Electric Utility Company, L.P.  projects:

Pueblo-Hyde Park-West Station 115kV Transmission Line Rebuild, in-service date is 2012.

Greenhorn-Reader 115kV Transmission Line Rebuild, in-service date is 2014.

- Reader 115/69 kV Transformer Replacement, in-service date is 2013.

- No CPCN shall be required for the following Public Service Company of Colorado projects:

RTD FastTracks-East Corridor Project (Underground Line Relocation), in-service date is November 2011.

- Barker Substation (Distribution), in-service date is May 2015.

- Brantner Substation (Distribution), in-service date is June 2014.

- Carey Substation (Distribution), in-service date is May 2014.

- Eboda Substation (Distribution), in-service date is December 2011.

- Wilson #1 Substation (Distribution), in-service date is May 2014.

- University #3 Substation (Distribution), in-service date is October 2012.

- No CPCN shall be required for the following Intermountain  Electric Association, Inc., projects:

- Phase 1 - Conifer to Shaffers Crossing 115kV transmission line, in-service date is November 2012.

- Phase 2 - Conifer to Shaffers Crossing 115kV transmission line, in-service date is November 2013.

- 4.	No CPCN shall be required for the following White River Electric Association, Inc., project.

#### Sulfur Creek Substation, in-service date is January 2011.

- 5.	No CPCN shall be required for the following Tri-State Generation and Transmission Association, Inc. projects:

Crested Butte 1-7.5 MVAR Capacitor Bank Addition, in-service date is 4Q 2010.

Kit Carson Wind Interconnect, in-service date is 4Q 2010.

La Junta 69kv Tie Line Addition, in-service date is 4Q 2012.

6.	Black Hills/Colorado Electric Utility Company, L.P., shall file for a CPCN or for a formal determination that no CPCN is required for the Portland-West Station #2 115kV Transmission Line and Associated Substation Expansion/Upgrades, in-service date is 2013.  We find that such a filing is necessary to determine the merits and/or drawbacks for initial 230kV construction.

- 7.	Public Service Company of Colorado shall file for a CPCN or for a formal determination that no CPCN is required for the following projects:  a)  Parachute-Cameo 230kV Transmission Line, in-service date is 2013-2014; b) Lamar-Front Range 345/500kV and Lamar-Vilas 230/345kV Transmission Project, an in-service date of 2016-2017; c) Rifle (Ute)-Story Gulch 230kV Transmission Line Project, in-service date is June 2013; and d) Ault-Cherokee 230kV Transmission Line Project, in-service date is 2015-2016.

8.	Tri-State Generation and Transmission Association, Inc., shall file for a CPCN or for a formal determination that no CPCN is required for the following projects:  a) Burlington-Wray 230kV Line, in-service date is 4Q 2015; and b) Lamar-Front Range Transmission Project, in-service date is 4Q 2017.

9.	The CPCN filings or formal determinations that no CPCNs are required for Black Hills/Colorado Electric Utility Company, L.P.; Public Service Company of Colorado; and Tri-State Generation and Transmission Association, Inc. shall include, but shall not be limited to:

- (a)	a map showing the general area or actual locations where facilities will be constructed, population centers, major highways, state boundaries, county boundaries;

- (b)	electric one line diagrams including substation one line diagrams;

- (c)	information on alternatives studied, costs for those alternatives, criteria used to rank or eliminate alternatives;

- (d)	justification for the preferred alternative, including technical and/or economic studies;

- (e)	demonstration that the public convenience and necessity of Colorado consumers require granting of the application;

- (f)	with respect to electromagnetic fields, a report of prudent avoidance measures considered and justification for the measures selected to be implemented; and

- (g)	a report describing actions and techniques relating to cost-effective noise mitigation with respect to the planning, siting, construction, and operation of the proposed transmission construction or extension, including computer studies which show the potential noise levels expressed in dB(A) and measured at the edge of the transmission line right-of-way.

- 10.	The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration begins on the first day following the effective date of this Order.

- 11.	This Order is effective on its Mailed Date.

### ADOPTED IN Commissioners’ WEEKLY MEETING
June 23, 2010.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |