# Decision No. C11-0451

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 11A-175R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR THE AUTHORITY TO CONSTRUCT AND OPERATE AN AT-GRADE CROSSING AT RTD'S WEST CORRIDOR AND COLLINS AVENUE IN THE CITY OF LAKEWOOD, COUNTY OF JEFFERSON, STATE OF COLORADO.

commission order deeming application complete, granting application in part, and referring specific matters to an administrative law judge

Mailed Date:     April 28, 2011

Adopted Date:  April 27, 2011

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on March 3, 2011, seeking authority to construct a new crossing at Collins Avenue with the proposed RTD West Corridor including installation of two new tracks; installation of active warning devices consisting of flashing lights, gates, bells, eastern and western medians, mast mounted signage; and interconnection with preemption of the traffic signal at the intersection of Collins Avenue at Simms Street, no existing National Inventory Number, in the City of Lakewood, County of Jefferson, State of Colorado.

- Notice of the Application was provided by the Commission to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S., on March 7, 2011.

- No interventions were filed in this matter.

- The Commission has reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD proposes to construct a new at-grade highway-rail crossing at Collins Avenue with the proposed RTD West Corridor in Denver, Colorado.  Because this is a new crossing, no National Inventory Number exists yet for this crossing.

- RTD proposes to install two tracks and active warning devices at the Collins Avenue crossing consisting of mast mounted signs, gates, flashing lights, bells, eastern and western medians, mast mounted signage, and interconnection with preemption of the traffic signal at the intersection of Collins Avenue with Simms Street.  Exhibit B-1 shows that the R15-2 “2 Tracks” sign will be posted.  However, Exhibit D does not show the R15-2 in conjunction with the R15-1 Crossbuck signs.  We will require RTD to post the R15-2 “2 Tracks” signs at this crossing.

- RTD states that the current average daily traffic volume at the proposed Collins Avenue crossing is 2,870 vehicles per day (VPD) at a 35-mile per hour (MPH) speed limit with projected growth estimated at 3,090 VPD in five years.  Rail operations through the crossing are anticipated to consist of approximately 294 light rail vehicle movements at a maximum speed of 30 MPH when operation of the West Corridor commences in 2013 with no further projections for growth in the future at this time.

- RTD estimates the cost for the Collins Avenue crossing at $285,440 for the civil engineering work and $346,248 for the signal work.  RTD will be paying for 100 percent of the cost of the construction.

- A review of the proposed preemption timings and signing for this crossing has raised some questions.  The information provided by RTD indicates that no advanced preemption time is being proposed.  However, a review of Exhibits L1 through L3 indicates that advanced time is necessary for proper preemption at the signals.  It also appears that RTD proposes to add signal indications that would provide protected and permissive left-turn and right-turn movements, but nothing is shown in the signal phasing that provides for the protected movements.  Additionally, some of the proposed signing appears to be redundant.

- RTD proposes to start construction in May 2011 and complete construction by December 2012 with revenue operations commencing sometime in 2013.

- Given the tight construction that RTD is under, we will grant the Application in part and send specific matters to an Administrative Law Judge (ALJ) to gather information on and make a determination regarding the correct preemption timings and signs to use at this crossing.  Construction of the tracks through the crossing and installation of the crossing signals can occur while the preemption and signing issues are worked through with the ALJ.

- The Application is granted for construction of the tracks through the crossing and the installation of the crossing signals and interconnection with the Collins Avenue/Simms Street traffic signal.

- RTD will be required to inform the Commission in writing that the crossing work is complete and operational within ten days of completion.  The Commission will expect this letter by December 31, 2012.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- We will require RTD to obtain a crossing number for this new crossing and provide a copy of the crossing inventory form sent to the Federal Railroad Administration for this crossing.  The Commission will expect this information to be filed with completion of the crossing work by December 31, 2012.

- Once construction of the new crossing is complete, RTD will maintain, at its expense, all track, appurtenances, and warning devices.  The City of Lakewood will be required to maintain the roadway approaches to the end of tie of the crossing, advance warning signs, and pavement markings.  RTD and the City of Lakewood will be required to maintain the interconnection between the crossing signal and traffic signal to ensure that the preemption timing continues to work properly.

- We refer the Application to an ALJ for disposition of the specific issues regarding the proposed traffic signal changes, preemption timing, and proposed signage at the Collins Avenue crossing.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter in part upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 Code of Colorado Regulations 723-1.

- We find that good cause exists to grant the Application in part and refer specific matters to an ALJ for disposition consistent with the above discussion in paragraphs 7 through 18.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Regional Transportation District (RTD) on March 3, 2011, seeking authority to construct a new crossing of Collins Avenue with the proposed RTD West Corridor including installation of two new tracks; installation of active warning devices consisting of flashing lights, gates, bells, eastern and western medians, mast mounted signage; and interconnection with preemption of the traffic signal at the intersection of Collins Avenue at Simms Street, no existing National Inventory Number, in the City of Lakewood, County of Jefferson, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The Application is granted in part.

- RTD is authorized and ordered to proceed with the track construction and installation of the railroad crossing signals and interconnection with the traffic signal for the Collins Avenue and Simms Street intersection including construction of a two-track crossing and installation of active warning devices consisting of flashing lights, gates, bells, eastern and western medians, mast mounted signage, and interconnection.

- The City of Lakewood shall maintain the roadway approaches up to the end of tie, pavement markings, and advance warning signs at the crossing at its expense pursuant to Rule 4 Code of Colorado Regulations (CCR) 723-7-7211(c), Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossing.

- RTD shall post R15-2 “2 Tracks” signs at the Collins Avenue crossing.

- RTD shall maintain its new track, rails, ties, appurtenances, crossing surface, and active warning equipment at its expense pursuant to Rule 4 CCR 723-7-7211(a).

- RTD shall inform the Commission in writing that the crossing is installed and operational within ten days of completion.  The Commission will expect this letter by December 31, 2012.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD shall be required to file a copy of the crossing inventory form showing the new crossing and crossing ID number by the end of construction on December 31, 2012.

- Docket No. 11A-175R is referred to an Administrative Law Judge of the Colorado Public Utilities Commission for determination of the merits of the proposed signage, the proposed changes to the traffic signal, and the proposed preemption timing issues as shown in the Application.  We suggest that a technical conference in this matter could assist in discussing the technical issues identified with the proposed preemption timings, traffic signal, and signing.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 27, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners CHAIRMAN RONALD J. BINZ RESIGNED EFFECTIVE APRIL 8, 2011. |
| --- | --- |