Decision No. R11-0507-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 11A-175R

IN THE MATTER OF THE APPLICATION OF THE regional transportation district for authority to construct and operate AN at-grade crossing at rtd’s west corridor and collins avenue in the city of lakewood, county of jefferson, state of colorado.

interim order of
administrative law judge
paul c. gomez
setting technical conference

Mailed Date:  May 10, 2011

## statement

- On March 3, 2011, the Regional Transportation District (RTD) filed an application for authority to construct a new at-grade crossing at the location of Collins Avenue with the RTD West Corridor including installation of two new tracks; installation of active warning devices consisting of flashing lights, gates, bells, eastern and western medians, mast mounted signage; and interconnection with preemption of the traffic signal at the intersection of Collins Avenue at Simms Street in Lakewood, Colorado (Application).  Because this is a new crossing, no National Inventory Number exists for this crossing at this time.

- Notice of the application was provided by the Commission to all interested parties pursuant to §40-6-108(2), C.R.S. on March 7, 2011.

- No parties intervened in this matter.

- On April 28, 2011, the Commission issued Decision No. C11-0451.  In that Decision, the Commission, citing the tight construction schedule, granted RTD’s Application in part.  The Application was granted for construction of the tracks through the crossing and the installation of the crossing signals and interconnection with the Collins Avenue /Simms Street traffic signal.

- The Commission had some concerns regarding the proposed preemption timings and signage for this crossing.  The Commission noted that while the information provided by RTD indicates that no advanced preemption time is being proposed, a review of Exhibits L1 through L3 (attached to the Application) indicates that advanced time is necessary for proper preemption at the signals.  The Commission also indicated that it appeared that RTD proposes to add signal indications that would provide protected and permissive left-turn and right-turn movements, but nothing is shown in the signal phasing that provides for the protected movements.  The Commission further noted that some of the proposed signage appears to be redundant.

- In referring this matter to an Administrative Law Judge (ALJ), the Commission determined that construction of the tracks through the crossing and installation of the crossing signals can occur while the preemption and signage issues are worked through with the ALJ.  The Commission charged the ALJ with gathering information on, and making a determination regarding the correct preemption timings and signs to employ at the crossing.  The Commission also suggested that a technical conference in this matter could assist in discussing the technical issues identified with the proposed preemption timings, traffic signal issues and signage.

- The undersigned ALJ finds good cause to set a technical conference in this matter for June 6, 2011 at 10:00 a.m.  Attached to this Decision as Attachment A is a series of questions RTD should be prepared to answer at the technical conference.

## order

### It Is Ordered That:

- A technical conference is scheduled in this matter as follows:

- DATE:	June 6, 2011

- TIME:	10:00 a.m.

- PLACE:	Commission Hearing Room

- 1560 Broadway, Suite 250

- Denver, Colorado

- RTD shall be prepared to answer the questions provided as Attachment A to this Decision at the technical conference, in addition to any other questions propounded by the ALJ or Commission Staff.

- RTD shall have staff in attendance at the technical conference that can address questions about the railroad signal operations, as well as the traffic signal operations.

- This Order is effective immediately.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO PAUL C. GOMEZ ________________________________ - ADMINISTRATIVE LAW JUDGE |
| --- | --- |