# Decision No. C13-0642

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 10A-842R

IN THE MATTER OF THE COLORADO DEPARTMENT OF TRANSPORTATION, AND THE CITY OF COMMERCE CITY FOR AUTHORITY TO WIDEN THE ROADWAY AND CROSSING, INSTALL PEDESTRIAN SIDEWALKS, REMOVE EXISTING FLASHERS AND GATES AND INSTALL NEW APPROACH GATES, RAISED MEDIANS AND FLASHERS, RELOCATE ONE EXISTING RAILROAD CONTROL POINT TO THE NORTH SIDE AND, RELOCATE TWO SWITCHES TO MOVE THE HAZELTINE SIDING TO THE NORTH AT THE CROSSING OF THE UNION PACIFIC RAILROAD TRACK ON STATE HIGHWAY 44 (104TH AVE.) IN CITY OF COMMERCE CITY, ADAMS COUNTY, COLORADO.

commission order granting joint 
motion for extension of time

Mailed Date:  	June 4, 2013

Adopted Date: 	May 29, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Joint Motion for Extension of Time to File Plans, Cost Estimates, and Executed Construction and Maintenance Agreement (Joint Motion) filed by the City of Commerce City (Commerce City) and the Union Pacific Railroad Company (UPRR) on May 9, 2013, requesting an extension to August 1, 2013, to file with the Commission the plans, cost estimates, and executed Construction and Maintenance Agreement.

- As grounds, Commerce City and UPRR state the complexity of the improvements and design requires both parties to strictly adhere to their procedures and processes to prepare and approve the required plans, cost estimates, and Construction and Maintenance Agreement.

- While the parties have been working diligently to meet the May 15, 2013 deadline required by Decision No. C12-1315 issued November 13, 2012, approving the settlement agreement entered into by Commerce City and UPRR requiring the plans, cost estimates, and executed Construction and Maintenance Agreement to be filed within six months of the approval of the settlement agreement, Commerce City and UPRR state that it will take longer to complete these documents.

- Commerce City and UPRR request up to and including August 1, 2013 to file the plans, cost estimates, and executed Construction and Maintenance Agreement.

- No responses were filed to the Joint Motion.

- Now being fully advised in the matter, we grant the Joint Motion.

## ORDER

### The Commission Orders That:

- The Joint Motion for Extension of Time to File Plans, Cost Estimates, and Executed Construction and Maintenance Agreement filed by the City of Commerce City and the Union Pacific Railroad Company on May 9, 2013, requesting an extension of time to August 1, 2013 to file with the Commission the plans, cost estimates, and executed Construction and Maintenance Agreement is granted.

- The Commission retains jurisdiction to enter further orders in this matter.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
May 29, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - Commissioners COMMISSIONER PAMELA J. PATTON ABSENT. |
| --- | --- |