# Decision No. C13-0921

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0328R

IN THE MATTER OF THE APPLICATION OF THE CITY AND COUNTY OF BROOMFIELD, COLORADO, FOR AUTHORITY TO RELOCATE THE EXISTING BRAINARD DRIVE AT-GRADE CROSSING WITH THE BNSF RAILWAY COMPANY'S (FORMERLY BURLINGTON NORTHERN SANTA FE RAILWAY) MAIN TRACK; IN THE CITY AND COUNTY OF BROOMFIELD, STATE OF COLORADO.

commission decision granting 
request for extension of time

Mailed Date:  	July 30, 2013

Adopted Date: 	July 25, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time (Motion) filed by the City and County of Broomfield (Broomfield) on July 3, 2013, requesting an extension to October 31, 2013 to file a signed Construction and Maintenance Agreement and an extension to June 15, 2014 to close the existing Brainard Drive crossing in this matter.

- As grounds for its Motion, Broomfield states that they have sent a draft Construction and Maintenance Agreement to the BNSF Railway Company (BNSF), and that they are working with BNSF on potential revisions to the agreement.  Broomfield will diligently continue to pursue the signed agreement, but requests an extension of time within which to finalize that agreement to October 31, 2013.  With the extension of time prior to starting construction on the relocated Brainard Drive, Broomfield also requests an extension of time to June 15, 2014 to close the existing Brainard Drive crossing.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the request.

## ORDER

### The Commission Orders That:

- The City and County of Broomfield’s Motion for Extension of Time filed on July 3, 2013 requesting an extension of time to October 31, 2013 to file a signed Construction and Maintenance Agreement and an extension of time to June 15, 2014 to close the existing Brainard Driver crossing in this matter is granted.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
July 25, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |