# Decision No. C13-1240

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 10A-842R

IN THE MATTER OF THE COLORADO DEPARTMENT OF TRANSPORTATION, AND THE CITY OF COMMERCE CITY FOR AUTHORITY TO WIDEN THE ROADWAY AND CROSSING, INSTALL PEDESTRIAN SIDEWALKS, REMOVE EXISTING FLASHERS AND GATES AND INSTALL NEW APPROACH GATES, RAISED MEDIANS AND FLASHERS, RELOCATE ONE EXISTING RAILROAD CONTROL POINT TO THE NORTH SIDE AND, RELOCATE TWO SWITCHES TO MOVE THE HAZELTINE SIDING TO THE NORTH AT THE CROSSING OF THE UNION PACIFIC RAILROAD TRACK ON STATE HIGHWAY 44 (104TH AVE.) IN CITY OF COMMERCE CITY, ADAMS COUNTY, COLORADO.

commission decision granting second unopposed motion for extension of time

Mailed Date:  	October 7, 2013

Adopted Date: 	October 2, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Second Unopposed Motion for Extension of Time to File the Fully Executed Construction and Maintenance Agreement and All Exhibits (Motion) filed by the Union Pacific Railroad Company (UPRR) on September 13, 2013, requesting an extension to October 25, 2013 to file with the Commission the plans, cost estimates, and executed Construction and Maintenance Agreement.

- UPRR filed its first Unopposed Motion for Extension of Time to File the Fully Executed Construction and Maintenance Agreement and All Exhibits on July 29, 2013 requesting an extension to September 13, 2013 to file with the Commission the plans, cost estimates, and executed Construction and Maintenance Agreement.  The Commission granted this motion by Decision No. C13-1017 mailed August 20, 2013.

- As grounds for its Motion, UPRR states that the parties have approved the final plans and agree as to form with respect to what is still an unexecuted Construction and Maintenance Agreement.  UPRR states that the final cost estimates to be included in the Construction and Maintenance Agreement are not yet complete.

- UPRR states that the parties request an additional 45 days of time up to and including October 25, 2013 to file the fully executed Construction and Maintenance Agreement and all exhibits as required by the Commission.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Second Unopposed Motion for Extension of Time to File the Fully Executed Construction and Maintenance Agreement and All Exhibits filed by the Union Pacific Railroad Company on September 13, 2013, requesting an extension to October 25, 2013 to file with the Commission the plans, cost estimates, and executed Construction and Maintenance Agreement is granted.

- The Commission retains jurisdiction to enter further decisions in this matter.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 2, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |