# Decision No. C13-1376

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-1002R

IN THE MATTER OF THE JOINT APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND OF THE COLORADO DEPARTMENT OF TRANSPORTATION, FOR AUTHORITY TO CONSTRUCT A GRADE SEPARATED LIGHT RAIL TRANSIT CROSSING OF US HIGHWAY 40 (E. COLFAX AVENUE) WITHIN THE CITY OF AURORA, ON THE BORDER OF ARAPAHOE COUNTY AND ADAMS COUNTY, COLORADO.

COMMISSION DECISION DEEMING APPLICATION COMPLETE AND GRANTING APPLICATION

Mailed Date:  	November 1, 2013

Adopted Date: 	October 30, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed jointly by the Regional Transportation District (RTD) and the Colorado Department of Transportation (CDOT) (collectively Joint Applicants) on September 13, 2013, requesting authority to construct a new light rail bridge structure with two light rail tracks and station over, and widening of E. Colfax Avenue, no current National Inventory Number, located in the City of Aurora, County of Arapahoe, State of Colorado.  RTD will obtain a National Inventory Number for this crossing.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed September 18, 2013.

- On October 8, 2013, the City of Aurora (Aurora) filed an Entry of Appearance and Motion to Intervene.  Aurora does not object to the Application at present.

- The Commission reviewed the record in this matter and deems that the Application was complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD proposes to construct a new light rail bridge structure with two light rail tracks and station over E. Colfax Avenue at approximate roadway milepost 306.3.  Separately, CDOT proposes to widen E. Colfax Avenue at the crossing location as part of the Tollgate Creek Bridge replacement.  The widening of E. Colfax Avenue as part of this project will consist of adding one additional westbound lane and two additional eastbound lanes.  At some point in the future, CDOT will propose to add an additional eastbound lane at the structure that will be sought through a future application.  While this additional lane is not included in the instant application, the proposed RTD structure over E. Colfax Avenue is being designed such that construction of this future lane can be accommodated without the need to make changes to the bridge structure.  The proposed lane geometry for the current project will widen E. Colfax Avenue so it consists of one westbound left-turn lane, three westbound through lanes, one westbound right-turn lane, four eastbound through lanes, one eastbound right-turn lane, one center median and sidewalks on both sides of the roadway.

- The proposed structure is a three-span structure that measures 415’-8” from abutment to abutment.  The 200’-0” length of Span 2 of the structure clear-spans E. Colfax Avenue and provides sufficient room for the proposed future additional lane on E. Colfax Avenue.  A minimum of 16’-6” of vertical clearance from the top of roadway to the bottom of the bridge structure will be provided.  The structure is proposed to be a minimum of 51’-6” out to out and will accommodate construction of two light rail tracks, a 28’-0” center station platform, two 2’-6” walkways, and two 8” curbs with 10’ chain link  fence.  Catenary poles will be constructed on the exterior of the bridge structure.  Because of the design-build nature of this project, the configuration around the piers may change.  However, any pier changes will be located outside of the E. Colfax Avenue roadway.  Based on the information contained in the plan drawings, all proposed clearances meet or exceed the clearance required by Commission Rule 7327 of the Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 Code of Colorado Regulations (CCR) 723-7.

- The Joint Applicants state that there are currently 45,000 vehicles per day (VPD) using E. Colfax Avenue at a posted speed limit of 35 miles per hour (MPH).  Traffic volumes are expected to increase to 49,300 VPD on E. Colfax Avenue in five years, 53,600 VPD in ten years, and 64,700 VPD by 2035.  There are currently no light rail trains.  RTD anticipates that once the light rail begins revenue operations, there will be approximately 180 train movements in 2016 with an increase to approximately 240 train movements by 2035 operating at approximately 15 MPH.

- Construction of the light rail bridge structure is expected to begin upon Commission approval of the Application and the issuance of the release for construction plan set (anticipated to be issued by mid November 2013) to be completed within two and one-half years.  Revenue service is estimated to start in early 2016.  The Joint Applicants will be required to inform the Commission in writing that all track work is complete and operational within ten days of completion.  The Commission will expect this letter no later than January 31, 2016.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The Joint Applicants request a special application procedure because construction of the RTD project is being performed on a design-build basis.  CDOT’s project is being constructed using a design-bid-build process.  However, the design is not expected to be complete until the end of 2013 although sufficient design has been completed in order to determine the roadway parameters through the crossing. With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted including track and side clearance envelopes of 6’-2”, a minimum vertical clearance between the top of roadway and bottom of structure of 16’-6”, and clearances required by applicable Commission Rules.  If a variance from any of the above tolerances is necessary, the Joint Applicants will file a motion to amend the application to gain approval of the changed requirements.

- We will allow the proposed special application procedure as outlined by the Joint Applicants with the caveat that if there are any modifications to the plans requiring an amended application or any clearance changes requiring a variance, no construction work is to be performed until the Commission has ruled on the amended application or petition for variance.  We will also require that the Joint Applicants file a copy of the final plans for the crossing once construction is complete so the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by January 31, 2016.

- RTD will be required to obtain a new crossing number for the crossing and to file a copy of the new crossing inventory form showing the information for the new crossing.  The Commission will expect this information to be filed at the end of construction by January 31, 2016.

- RTD estimates the cost of the RTD structure at $9,240,000 and CDOT estimates the roadway widening work at $225,000.  RTD will be responsible for the costs related to the RTD structure and CDOT will be responsible for its roadway widening costs.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- We find that good cause exists to grant the Application consistent with the above discussion.

## ORDER

### The Commission Orders That:

- The application (Application) filed jointly by the Regional Transportation District (RTD) and the Colorado Department of Transportation (collectively Joint Applicants) on September 13, 2013, requesting authority to construct a new light rail bridge structure with two light rail tracks and station over, and widening of E. Colfax Avenue, no current National Inventory Number, located in the City of Aurora, County of Arapahoe, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The intervention of Aurora is granted.

- The Application is granted.

- The special application procedure proposed by the Joint Applicants is approved with the condition that no construction is to begin at the crossing until any amendments or petitions for variance that may be needed at the crossing have been ruled on by the Commission.

- The Joint Applicants are authorized and ordered to proceed with construction of a bridge structure to accommodate two light rail tracks and station over, and to widen the E. Colfax Avenue roadway.

- The Joint Applicants shall inform the Commission in writing when the construction is complete and operational within ten days of completion.  The Commission will expect the letter by January 31, 2016.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The Joint Applicants are required to file a copy of the final crossing plans once construction is complete by January 31, 2016.

- RTD is required to obtain a new crossing number and to file a copy of the new crossing inventory form showing the updated information for the crossing by January 31, 2016.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 30, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |