# Decision No. C13-1378

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0824R

IN THE MATTER OF THE APPLICATION OF THE TOWN OF CASTLE ROCK FOR AUTHORITY TO CONSTRUCT A NEW GRADE SEPARATED CROSSING OVER THE TRACKS OF THE UNION PACIFIC RAILROAD AT THE EXTENSION OF NORTH MEADOWS DRIVE IN CASTLE ROCK, DOUGLAS COUNTY, COLORADO.

commission decision granting 
request for extension of time

Mailed Date:  November 1, 2013

Adopted Date:  October 30, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for One Hundred Twenty Day Extension of Deadline to Provide Construction and Maintenance Agreement (Motion) filed by the Town of Castle Rock (Castle Rock) on October 24, 2013, requesting an additional 120 days to file a signed Construction and Maintenance Agreement in this matter.

- As grounds, Castle Rock states that it has been working on the Construction and Maintenance Agreement with Union Pacific Railroad Company (UPRR) in this matter.  Castle Rock and UPRR have reached an agreement in principal regarding the terms and conditions of the agreement, but Castle Rock and UPRR may need up to an additional 120 days within which to finalize and sign the agreement.  Castle Rock requests an extension of time to February 15, 2014 to file the signed Construction and Maintenance Agreement in this matter.

- Castle Rock has consulted with counsel for UPRR and is authorized to state that UPRR has no objection to the requested extension of time.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Town of Castle Rock’s Motion for One Hundred Twenty Day Extension of Deadline to Provide Construction and Maintenance Agreement filed by the Town of Castle Rock on October 24, 2013, requesting an extension to February 15, 2014 to file a signed Construction and Maintenance Agreement in this matter is granted.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 30, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |