# Decision No. C14-0112

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0957R

IN THE MATTER OF THE APPLICATION OF DOUGLAS COUNTY AND THE COLORADO DEPARTMENT OF TRANSPORTATION FOR AUTHORITY TO ADD RAILROAD EXIT GATES TO THE CROSSING OF THE BNSF RAILWAY TRACKS AT HIGHWAY 67 (MANHARDT STREET) IN TOWN OF SEDALIA, DOUGLAS COUNTY, COLORADO.

commission decision granting 
extension of time

Mailed Date:  January 31, 2014

Adopted Date:  January 29, 2014

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of a Request for Extension of Time to File a Signed Copy of the Construction and Maintenance Agreement (Motion) filed by the County of Douglas (Douglas County) Engineering Services on January 3, 2014 requesting an additional 90 days to March 31, 2014 to file a copy of the signed Construction and Maintenance Agreement in this matter.

- As grounds, Douglas County states that it has provided a draft copy of a 
three-party agreement to BNSF Railway Company (BNSF) for review and that BNSF is awaiting information from their consultant regarding the exit gate installation.  Douglas County requests an additional 90 days of time to complete and file a copy of the signed Construction and Maintenance Agreement in this matter.

- No responses were filed to the Motion.

- Now being fully advices in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Request for Extension of Time to File a Signed Copy of the Construction and Maintenance Agreement filed by Douglas County on January 3, 2014 requesting an additional 90 days to March 31, 2014 to file the signed Construction and Maintenance Agreement in this matter is granted.

- Douglas County shall have until March 31, 2014 to file a copy of the signed Construction and Maintenance Agreement in this matter.

- The Commission retains jurisdiction to enter further decisions in this matter.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 29, 2014.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ - GLENN A. VAAD ________________________________ - Commissioners |
| --- | --- |