# Decision No. C15-1034

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 15A-0660R

IN THE MATTER OF THE APPLICATION OF THE COLORADO DEPARTMENT OF TRANSPORTATION TO DEMOLISH THE EXISTING BRIDGE STRUCTURES AND TO CONSTRUCT A NEW BRIDGE STRUCTURE ON INTERSTATE 25 OVER THE CONSOLIDATED MAIN LINE TRACKS OF THE BNSF RAILWAY COMPANY AND THE UNION PACIFIC RAILROAD IN PUEBLO COLORADO.

commission decision deeming application complete and granting application

Mailed Date:  	September 25, 2015

Adopted Date: 	September 23, 2015

## by the commission

### Statement

- This matter comes before the Public Utilities Commission (Commission or PUC) for consideration of an application (Application) filed by the Colorado Department of Transportation (CDOT) on August 10, 2015, seeking authority to demolish the existing grade separation bridge structures of Interstate 25 (I-25) at approximate roadway milepost 98 over the tracks of the Union Pacific Railroad Company (UPRR) at railroad milepost 118.60 of the Tennessee Pass Subdivision and of the BNSF Railway Company (BNSF) at railroad milepost 120.23 of the Pikes Peak Subdivision, National Inventory No. 253150G, and construct a new replacement bridge structure in the City of Pueblo, Pueblo County, State of Colorado.

- Notice of the Application was provided by the Commission to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S., on August 12, 2015.

- On August 31, 2015, BNSF filed an Entry of Appearance and Notice of Intervention.  BNSF does not contest or oppose the Application.

- On September 1, 2015, UPRR filed an Entry of Appearance and Notice of Intervention as of Right.  UPRR does not contest or oppose the Application.

- The Commission has reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- CDOT proposes to demolish the existing grade separation bridge structures of 
I-25 at approximate roadway milepost 98 and construct a new replacement bridge structure.  Construction is being performed as part of a design-build project and will be constructed in phases that will construct the northbound half of the new bridge structure, demolish the existing northbound I-25 structure, construction of the southbound half of the new bridge structure, and demolishing the existing southbound I-25 structure.

- The new I-25 bridge structure is proposed to be a three-span structure with the existing UPRR and BNSF tracks located under Span 2 of the structure.  The total length of the bridge structure from abutment to abutment is 195’-6 3/4” with the length of Span 2 at 124’-6”.  The minimum vertical clearance from the top of rail to the bottom of the girders for any track is proposed to be a minimum of 23’-6”.  The minimum horizontal distance from the centerline of any existing or future track is proposed to be 25’-4 ¾”.  The proposed minimum clearances meet or exceed the clearances required by Commission Rules 4 Code of Colorado Regulations (CCR) 723-7-7324 and 7325 of the Commission’s Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings.  CDOT states that the plans submitted with the Application are 30 percent level design/build plans and that the plans may change as the final design is completed, but that CDOT will make sure that the minimum distances will meet or exceed the minimum requirements outlined in 4 CCR 723-7-7324 and 7325 and will also meet or exceed the railroad’s minimum vertical clearance distance requirements.  CDOT will furnish the final plans to the PUC as compliance documentation.

- The new I-25 bridge structure is proposed to vary from 126’-5 5/8” to 
131’-10 1/8” out to out.  The structure will accommodate four approximate 12’-0” travel lanes, two 12’-0” inner shoulders, one 12’-0” auxiliary lane, one auxiliary lane that will vary in width, one 12’-0” out shoulder, one outer shoulder that will vary in width, a gore area that will vary in width, one 2’-0” median guardrail, and two 2’-2” bridge rail Type 10M with fence and splash guard over the railroad tracks.

- CDOT states that there are currently 56,400 vehicles per day (VPD) using the 
I-25 bridge structures at a posted speed limit of 55 miles per hour (MPH) with traffic anticipated to increase to 71,170 VPD by 2035.  CDOT states that there are currently approximately 17 freight train movements per day that use the existing crossing on the BNSF track and 27 freight trains per day using the UPRR tracks, all at a maximum timetable speed of 20 MPH with no projections for growth at this time.  There are currently no passenger trains using the crossing.

- CDOT proposes to start construction in November 2015 and be completed by January 2017.  CDOT will be required to inform the Commission in writing that construction of the new grade separated structure is complete and operational within ten days of completion.  The Commission will expect this letter by January 31, 2017.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.  CDOT will also be required to file a copy of the final bridge plans for the project by January 31, 2017.  CDOT shall also be required to file a signed copy of the Construction and Maintenance Agreement for the new bridge structure prior to the start of construction.  We will expect this agreement to be filed by December 1, 2015 and expect that construction at the crossing will not begin until the agreement has been filed.

- CDOT estimates the cost of the project at $3.26M as part of the $69M for the CDOT I-25 Ilex Design/Build project with Federal-aid and State funds paying for the entire project cost.

- Once construction of the structure is complete, CDOT will maintain the bridge structure.  The respective railroads will maintain their tracks including rails, ties, and ballast.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, 4 CCR 723-1 of the Commission’s Rules of Practice and Procedure.

- We find that good cause exists to grant the Application consistent with the above discussion.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Colorado Department of Transportation (CDOT) on August 10, 2015, seeking authority to demolish the existing grade separation bridge structures of Interstate 25 (I-25) at approximate roadway milepost 98 over the tracks of the Union Pacific Railroad Company (UPRR) at railroad milepost 118.60 of the Tennessee Pass Subdivision and of the BNSF Railway Company (BNSF) at railroad milepost 120.23 of the Pikes Peak Subdivision, National Inventory No. 253150G, and construct a new replacement bridge structure in the City of Pueblo, Pueblo County, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The Intervention by the BNSF is granted.

- The Intervention by the UPRR is granted.

- The Application is granted.

- CDOT is authorized and ordered to proceed with the replacement of the bridge structures of I-25 at approximate roadway milepost 98 over the tracks of the UPRR and BNSF in Pueblo, Colorado.

- Once construction of the structure is complete, CDOT will maintain the bridge structure.  The respective railroads will maintain their tracks including rails, ties, and ballast. CDOT will maintain the structures.

- CDOT shall inform the Commission in writing when the new grade separated structures are complete and operational within ten days of completion.  The Commission will expect this letter by January 31, 2017.   However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- CDOT shall file a copy of the signed Construction and Maintenance Agreement by December 1, 2015 prior to the start of any crossing construction.

- CDOT shall file a copy of the final bridge plans for the project by January 31, 2017.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
September 23, 2015.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO PAMELA J. PATTON ________________________________ - GLENN A. VAAD ________________________________ Commissioners CHAIRMAN JOSHUA B. EPEL ABSENT. |
| --- | --- |