# Decision No. C15-1077

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 15A-0695R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT, FOR AUTHORITY TO CONSTRUCT GRADE SEPARATED CROSSINGS 
OVER THE FOLLOWING: WASHINGTON STREET AND SOUTH PLATTE RIVER 
TRAIL IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

COMMISSION DECISION DEEMING APPLICATION COMPLETE AND GRANTING APPLICATION

Mailed Date:  	October 1, 2015

Adopted Date: 	September 30, 2015

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on August 14, 2015, requesting authority to construct a grade separated structure for a single commuter rail track over Washington Street and the South Platte River Trail adjacent to an existing grade separated structure for the BNSF Railway Company (BNSF) track, National Inventory No. 057081M, located in the City and County of Denver, State of Colorado.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed August 18, 2015.

- On September 4, 2015, BNSF filed an Entry of Appearance and Notice of Intervention.  BNSF does not contest or oppose the Application.

- On September 11, 2015, the City and County of Denver (Denver) filed a Notice of Intervention as of Right.  Denver does not contest or oppose the Application.

- The Commission reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD proposes to construct a grade separation structure for a single commuter rail track of the RTD North Metro Rail Line adjacent to an existing BNSF grade separation structure over Washington Street and the South Platte River Trail in Denver, Colorado.

- The proposed new structure will consist of seven spans for a total length of |
736’-0” from abutment to abutment.  The three southbound lanes of Washington Street are located under Span 1, which has a proposed length of 90’-0”.  The two northbound lanes of Washington Street are located under Span 2, which has a proposed length of 100’-0”.  The South Platte River Trail is located under Span 5, which has a proposed length of 116’-0”.  The minimum vertical distance between Washington Street and the bottom girder of the bridge structure is currently proposed at 18’-6” and the minimum vertical distance between the South Platte River Rail and the bottom girder of the bridge structure is currently proposed at 15’-6”.  No changes are proposed to Washington Street or the South Platte River Trail.  The bridge structure is proposed to be 18’-10” out to out and will accommodate one commuter rail track, two 2’-6” walkways, and two 10” curbs with 36” chain link fencing.  Overhead contact system pole supports will be located at bridge columns.  The proposed minimum clearances meet or exceed the clearances required by Commission Rules 4 Code of Colorado Regulations (CCR) 723-7-7327 of the Commission’s Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings.

- RTD states that there are currently 19,650 vehicles per day using Washington Street at a posted speed limit of 30 miles per hour (MPH) with no future traffic volume projections provided.  There are currently 30 freight train movements and 2 Amtrak movements per day using the BNSF structure.  RTD anticipates that once commuter rail operations begin in 2018, there will be approximately 110 train movements with no anticipated increases in the future operating at a maximum speed of 79 MPH.

- Construction of the new grade separation is expected to begin upon Commission approval of the Application and be completed within three years of approval.  Revenue service is estimated to start in early 2018.  RTD will be required to inform the Commission in writing that all work is complete and operational within ten days of completion prior to the start of any testing or operations.  The Commission will expect this letter no later than March 31, 2018.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD requests a special application procedure because construction of the RTD project is being performed on a design-build basis.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted including a minimum side clearance for bridges of 8’, minimum vertical clearance for the roadway passing under the structure of 14’, minimum track clearance between two parallel main tracks of 14’, and other applicable Commission Rules.  If a variance from any of the above tolerances is necessary, RTD will file a motion to amend the application to gain approval of the changed requirements.

- We will allow the proposed special application procedure as outlined by RTD with the caveat that if there are any modifications to the plans requiring an amended application or any clearance changes requiring a variance, no construction work is to be performed until the Commission has ruled on the amended application or petition for variance.  We will also require that RTD file a copy of the final plans for the crossing once construction is complete so the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by March 31, 2018.

- RTD will be required to file an updated crossing inventory form showing the crossing changes.  The Commission will expect this information to be filed at the end of construction by March 31, 2018.

- RTD estimates the cost of the bridge structure at $854,460.  RTD will be responsible for all project construction costs.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- We find that good cause exists to grant the Application consistent with the above discussion.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Regional Transportation District (RTD) on August 14, 2015, requesting authority to construct a grade separated structure for a single commuter rail track over Washington Street and the South Platte River Trail adjacent to an existing grade separated structure for the BNSF Railway Company (BNSF) track, National Inventory No. 057081M, located in the City and County of Denver, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The intervention of BNSF is granted.

- The intervention of the City and County of Denver is granted.

- The Application is granted.

- The special application procedure proposed by RTD is approved with the condition that no construction is to begin at the crossing until any amendments or petitions for variance that may be needed at the crossing have been ruled on by the Commission.

- RTD is authorized and ordered to proceed with construction of a new grade separated crossing adjacent to the existing BNSF grade separated crossing over Washington Street and the South Platte River Trail in Denver, Colorado.

- RTD shall inform the Commission in writing when the construction is complete and operational within ten days of completion prior to the start of any testing or revenue service.  The Commission will expect the letter by March 31, 2018.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD is required to file a copy of the final crossing plans once construction is complete by March 31, 2018.

- RTD is required to update the crossing inventory form and file a copy in this proceeding by March 31, 2018.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
September 30, 2015.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ - GLENN A. VAAD ________________________________ - Commissioners |
| --- | --- |