# Decision No. C15-1138

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 10A-409R

IN THE MATTER OF THE CITY OF FOUNTAIN FOR AUTHORITY TO CREATE ALTERNATIVE AT-GRADE, ROADWAY RAILROAD CROSSINGS FOR DUCKWOOD ROAD AND TO CLOSE THE EXISTING MESA ROAD RAILROAD CROSSINGS.

commission decision granting 
motion for extension of time

Mailed Date:  	October 22, 2015

Adopted Date: 	October 21, 2015

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Additional Extension of Time to File Interconnection and Construction/Maintenance Agreements (Motion) filed by the City of Fountain (Fountain) on September 28, 2015 requesting an extension of time of an additional 60 days to complete the requirements under the Recommended Decision.

- Fountain filed its first Motion for Extension of Time to File Interconnection 
and Construction/Maintenance Agreement on May 21, 2013 requesting an extension to September 16, 2013 to file with the Commission the interconnection and Construction and Maintenance Agreements in this matter.  The Commission granted this motion by Decision No. C13-0704 mailed June 14, 2013.

- Fountain filed a second Motion for Extension of Time to File Interconnection and Construction/Maintenance Agreement on September 17, 2013, requesting until November 15, 2013 to file the agreements.  The Commission granted this motion by Decision No. C13-1278 mailed October 15, 2013.

- Fountain filed a third Motion for Extension of Time to File Interconnection and Construction/Maintenance Agreement on February 27, 2014, requesting until April 30, 2014 to file the agreements.  The Commission granted this motion by Decision No. C14-0298 mailed March 20, 2014.

- Fountain filed Notices RE Interconnection and Construction/Maintenance Agreements on May 28, 2014 and December 17, 2014, providing information to the Commission regarding the status of the project in relation to the agreements being negotiated between BNSF Railway Company (BNSF) and Union Pacific Railroad Company (UPRR) regarding changes in ownership and maintenance responsibilities in the area of the project, and that such negotiations had stalled review of the agreements required to be filed as part of this proceeding.  With the ongoing negotiations between the railroads, Fountain was uncertain about the timing of providing the required agreements in this proceeding.

- As grounds for the instant Motion, Fountain states that the railroads have 
now entered into new agreements regarding responsibilities in the area of the project, and the duty to install and operate the signaling equipment at the Duckwood Crossing was transferred from UPRR to BNSF.  As a result, the two Stipulations required by Recommended Decision 
No. R13-0241 issued February 25, 2013, need to be modified based on the new ownership and operation regime.

- Fountain requests an additional 60 days of time to submit these documents.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Additional Extension of Time to File Interconnection 
and Construction/Maintenance Agreements filed by the City of Fountain (Fountain) on September 28, 2015 requesting a 60-day extension of time to file the required agreements is granted.

- Fountain shall have until December 21, 2015 to file the required agreements.

- The Commission retains jurisdiction to enter further decisions in this matter.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 21, 2015.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ - GLENN A. VAAD ________________________________ - Commissioners |
| --- | --- |