# Decision No. R16-0470

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 14A-0455R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO CONSTRUCT AN AT-GRADE LIGHT RAIL CROSSING OF E. 17TH PLACE ADJACENT TO FITZSIMONS PARKWAY WITHIN THE CITY OF AURORA, ADAMS COUNTY, COLORADO.

recommended decision of 
administrative law judge 
Mana L. Jennings-Fader 
GRANTING MOTION TO AMEND 
APPLICATION, GRANTING AMENDED 
APPLICATION UNDER MODIFIED 
PROCEDURE AND SUBJECT TO 
CONDITIONS, REQUIRING COMPLIANCE 
FILINGS, AND WAIVING RESPONSE TIME

Mailed Date:  June 1, 2016

TABLE OF CONTENTS

I.	STATEMENT	1

II.	FINDINGS AND CONCLUSIONS	5

III.	ORDER	11

A.	The Commission Orders That:	11

## STATEMENT

- On May 12, 2014, the Regional Transportation District (RTD or Applicant) 
filed an Application that requested authority to construct an at-grade light rail transit crossing 
at East 17th Place adjacent to Fitzsimons Parkway, including the installation of new crossing surfaces for two tracks, roadway profiling, flashing lights, entrance gates, bells, cantilever flashing lights, medians, traffic signal reconstruction, signage, pavement markings, blank-out sign indications for the movements into the crossing, detectable warning panels, and 
pedestrian-related signage (Application).  The crossing is located within the City of Aurora, Adams County, Colorado.  That filing opened this Proceeding.

- On May 16, 2014, the Commission provided notice of the Application to all interested parties pursuant to § 40-6-108(2), C.R.S.  The notice included an intervention period, which has expired.

- The following intervened as of right or were permitted to intervene:  the City of Aurora (Aurora) and Trial Staff of the Commission (Staff).

- Aurora and Staff, collectively, are the Intervenors; each individually is an Intervenor.  Applicant and Intervenors, collectively, are the Parties; each individually is a Party.  Each Party is represented by legal counsel in this Proceeding.

- On June 25, 2014, by Minute Order, the Commission deemed the Application complete within the meaning of § 40-6-109.5, C.R.S.  On July 24, 2014, Decision 
No. R14-0873-I acknowledged Applicant’s waiver of § 40-6-109.5, C.R.S., in this Proceeding.

- On June 25, 2014, by Minute Order, the Commission referred this Proceeding to an Administrative Law Judge (ALJ) for disposition.

- On July 9, 2014, the Parties filed a Joint Motion to Bifurcate Proceedings to Permit Construction, and for Approval of Procedural Stipulation.  Decision No. R14-0873-I:  (a) granted that motion; (b) bifurcated this Proceeding into Phase I and Phase II as described in Decision No. R14-0873-I at ¶¶ 11 and 12; (c) granted the Application to construct the crossing except for traffic signal programming; and (d) ordered the Parties to file quarterly status updates as described in Decision No. R14-0873-I.

- The Parties filed status reports on October 30, 2014 and on January 29, April 29, August 21, and October 29, 2015.

- On January 29, 2016, the Joint Parties filed a Submission of Joint Quarterly Status Report, Discussion of Proposed Procedural Path Forward[,] and Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket (January 29 Filing).  In that filing, the Parties proposed to file a motion to amend the Application as one of a series of motions based on the anticipated completion dates of the work on the four crossing groups.  In addition, the filing discussed the status of on-going meetings held by other working groups.  Finally, the filing reported on the “continued progress on the setup and wiring of the traffic signal test bench for [specified] traffic signal and train/traffic interface controllers” (January 29 Filing at 3).

- The January 29 Filing references other pending Proceedings that are related to this Proceeding because they pertain to the same light rail line (i.e., the R Line, formerly referred to as the I-225 corridor or line).

- To understand the Parties’ proposal as it applies across and impacts the 15 related Proceedings, on February 25, 2016, the ALJ held a consolidated status conference in these 
cases: Proceedings No. 14A-0115R, No. 14A-0176R, No. 14A-0177R, No. 14A-0387R, 
No. 14A-0388R, No. 14A-0455R, No. 14A-0457R, No. 14A-0458R, No. 14A-0459R, 
No. 14A-0546R, No. 14A-0590R, No. 14A-0591R, No. 14A-0690R, No. 14A-0691R, and 
No. 15A-0613R.  The Parties were present, were represented by legal counsel, and participated.

- On February 29, 2016, the ALJ issued Interim Decision No. R16-0160-I.  In that Interim Decision, the ALJ granted the Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket and suspended the requirement to file quarterly status reports.  In addition, in that Interim Decision, the ALJ approved the general proposed procedural path forward and required that a status report providing specific information be filed within ten days if a group of crossings-related filings is delayed six weeks, with the first group of 
crossings-related filings scheduled to be made by March 31, 2016.

- On April 21, 2016, the Parties filed a Delayed Filing Status Report.  In that filing, the Parties advised the ALJ that the filings for the first group of crossings would be delayed; that the filings for the first group of crossings would be made not later than May 6, 2016; and that the filings for the remaining groups of crossings also would be delayed.

- On May 24, 2016, RTD filed an Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended, Under Modified Procedure [Motion] and Request for Waiver of Response Time [Request].  Appended to that filing, as relevant here, are three revised exhibits to the Amended Application:  Revised Exhibit B; Revised Exhibit D; and Revised Exhibit F.

- The Motion is unopposed, and granting the Request will not prejudice any Party.  The ALJ will grant the Request and will waive response time to the Motion.

- The Motion states good cause.  As the Motion is unopposed, no Party will be prejudiced if the Motion is granted.  The ALJ will grant the Motion and will permit Applicant to amend the Application.

- Granting the Motion and allowing the amendment to the Application have these effects.  First, the authority stated in the Application will be amended to conform to the amendments contained in the Motion.  Second, the Amended Application is uncontested 
and unopposed.

- Pursuant to § 40-6-109(5), C.R.S., and Rule 4 Code of Colorado Regulations (CCR) 723-1-1403, an uncontested and unopposed application may be considered under the Commission’s modified procedure and without a formal hearing.  The ALJ finds that the Amended Application should be considered, and will be considered, under the modified procedure and without a formal hearing.

- In accordance with § 40-6-109, C.R.S., the undersigned ALJ now transmits to the Commission the record in this Proceeding along with a written recommended decision.

## FINDINGS AND CONCLUSIONS

- The Commission has jurisdiction in this matter pursuant to § 40-4-106(2)(a) and § 40-4-106(3)(a), C.R.S.  The Commission has in personam jurisdiction over Applicant.

- Applicant RTD is a political subdivision of the State of Colorado and is a transportation district created pursuant to the authority conferred by Title 32, Article 9, C.R.S.

- Intervenor Aurora is a political subdivision of the State of Colorado and a municipal corporation.  Aurora is the municipality responsible for the public streets within Aurora at the location of the proposed crossing.

- Intervenor Staff is Trial Staff of the Commission as identified in Rule 4 CCR 
723-1-1007(a) notices filed in this Proceeding.

- RTD seeks authority to construct a new light rail crossing consisting of two tracks across East 17th Place adjacent to Fitzsimons Parkway.  In addition to construction and roadway profiling necessary to accommodate the two new light rail tracks, RTD proposes to reconstruct the traffic signal to accommodate the light rail; to install pavement markings; and to install

- blank-out signs that will provide alternating indications of “Light Rail Transit Approaching” (W10-7) and “No Left Turn” (R3-2) or “No Right Turn” (R3-1) for the specific movements from Fitzsimons Parkway that will be supplemented with a “2nd Train” blank-out sign that will be activated if a second train is approaching the crossing within approximately ten seconds while the active warning equipment is still active.

- RTD also seeks authority to install flashing lights with entrance gates, bells, cantilever flashing lights, and medians on both sides of the crossing.  In addition, side flashing lights will be installed focused towards vehicles on Fitzsimons Parkway.  Pedestrians are not allowed on 17th Place east of Fitzsimons Parkway, so “No Pedestrian” (R9-3) static signs will be posted on both sides of the crossing on the west side of the crossing.

- Decision No. R14-0873-I granted RTD the authority to proceed with construction at the crossing including, but not limited to, the installation of new crossing surfaces for construction of the two new tracks, roadway profiling, flashing lights, entrance gates, 
bells, cantilever flashing lights, medians, traffic signal reconstruction, signage, pavement 
markings, blank-out sign indications for the movements into the crossing, and pedestrian prohibition signing.

- The instant Decision memorializes the details of the previously-approved Phase I construction and the Phase II signal operations as outlined in the Amended Application.

- RTD proposes a track grade into the crossing at a 0.45 percent downgrade south of and through the crossing.  RTD proposes a vertical roadway curve between a 3.41 percent downgrade towards the crossing from Fitzsimons Parkway through the crossing to a 0.29 percent upgrade east of the crossing.

- The Amended Application states that there are currently 8,200 vehicles per day (VPD) traveling on East 17th Place at a posted speed limit of 25 miles per hour (MPH) and 9,500 VPD traveling on Fitzsimons Parkway at a posted speed limit of 40 MPH.  The traffic volumes on 17th Place are projected to increase to 15,500 VPD in five years, 15,600 VPD in ten years, and 15,900 VPD by year 2035.  The traffic volumes on Fitzsimons Parkway are projected to increase to 16,500 VPD in five years, 17,500 VPD in ten years, and 19,800 VPD by the year 2035.  The projected vehicle volumes may differ in the future as a result of on-going Anschutz Medical Campus development.

- The Amended Application states that there are currently no light rail vehicle movements through the crossing.  RTD anticipates 165 light rail vehicle movements per day through the crossing at a speed of approximately 40 MPH when revenue service begins in 2016 and projects an increase to 235 light rail vehicle movements per day through the crossing by the year 2035.

- RTD states that a grade separation at this location is not practicable because of detrimental effects to vehicular connectivity, property access concerns, and cost.

- RTD proposes to interconnect with and to preempt the traffic signal at 17th Place and Fitzsimons Parkway.  This particular crossing provides access for emergency vehicles west of Fitzsimons Parkway.  The crossing is located between the Colfax Station and the Fitzsimons Station.  The distance between the Colfax Station and the 17th Place crossing is such that a northbound train can be held at the Colfax Station should an emergency vehicle preempt the traffic signal first.  There is, however, a substantial distance between the Fitzsimons Station and the 17th Place crossing such that if an emergency vehicle preemption call were placed at the 17th Place traffic signal while a southbound train was en route to the crossing, the train would not be able to stop safely before reaching the crossing.  Because of these two issues, RTD proposes to treat the preemption operation of the traffic signal differently for southbound trains and northbound trains moving through the crossing.

- For northbound trains, RTD proposes to serve preemption calls on a first come, first served basis.  If there is an emergency vehicle preemption of the 17th Place/Fitzsimons Parkway traffic signal, the northbound train will be held at the Colfax Station until the emergency vehicle preemption call was released.  If the train leaves the Colfax Station and preempts the 17th Place/Fitzsimons Parkway traffic signal first, the train will be served through the crossing first, and any emergency vehicle preemption call to the intersection will have to wait until the train preemption is released.

- For southbound trains, RTD proposes that the trains will move through the crossing where the preemption of the traffic signal by the southbound train is given priority over any and all other preemption calls currently in or coming to the traffic signal until such time as the southbound train preemption call is cleared from the traffic signal controller.

- RTD proposes to provide a total of 62 seconds of preemption time with 37 seconds of advance preemption time to the traffic signal.

- RTD proposes initially to have the traffic signal exit from preemption to the southbound through and protected left-turn movements as shown in Exhibit D Rev 1.  RTD states, however, that the exit from preemption timing will need to be fine-tuned in the field once operations have begun in order to determine the optimal traffic operations at the intersection.  RTD, with the concurrence of Aurora, will be given the flexibility to fine-tune the phases to which the traffic signal will exit from preemption based on field conditions.  As a condition of granting the Amended Application, RTD will be required to file in this Proceeding a final exhibit that shows the final phasing plan being used at the 17th Place/Fitzsimons Parkway intersection after field determination of the appropriate phases to exit from preemption.

- RTD proposes to install:  (a) railroad crossing pavement markings for the left and right turns into the crossing from Fitzsimons Parkway, eastbound through movements that will move across the crossing, and the westbound movements across the crossing; (b) W10-1 advance warning signs on both eastbound and westbound 17th Place; (c) W10-2R and W10-2L advance warning signs along Fitzsimons Parkway; and (d) “Stop Here On Red” R10-6 and “Do Not Stop on Tracks” R8-8 signs on the east side of the crossing.  In addition to crossbucks at the crossing, RTD proposes to install special “High Speed Trains” warning signs on the railroad signal poles.

- RTD estimates the project costs at $ 1,435,000 for all track work, civil work, traffic signal replacement, railroad signal, and project engineering for the crossing.  RTD is responsible for all construction costs.

- RTD proposed to start construction upon approval of the Application and to have construction complete within two and one half years, with revenue service proposed to start in 2016.  As a condition of granting the Amended Application, RTD will be required to inform the Commission in writing that all construction is complete and operational within ten days of completion and prior to the start of revenue service.  RTD will be required to provide this letter in this Proceeding not later than October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- As a condition of granting the Amended Application, RTD will be required to obtain a U.S. Department of Transportation crossing number for this new crossing and to file in this Proceeding, not later than October 31, 2016, a copy of the new crossing inventory form.

- With a design-build process, design and construction sometimes can be performed concurrently, meaning that the design plans submitted with the Amended Application may not be what is finally constructed.  Because RTD will be performing work on a design-build basis, it requested the following special application procedure:  RTD proposes that it be allowed construction design tolerances from the plans as submitted such that:  (a) it be allowed to stay within specific construction tolerances including horizontal track location within five feet and track approach grade within 1.0 percent; (b) the design will conform to the applicable standards from the 2009 Manual of Uniform Traffic Control Devices, 2012 American Railway Engineering and Maintenance-of-Way Association Manual for Railway Engineering, RTD Light Rail Design Criteria requirements of track clearance of a minimum of 14’ and side clearances of a minimum of 6’-2”; and (c) the design will conform to applicable requirements contained in the Commission Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 CCR 723-7.  RTD will file a motion with the Commission for approval of the change(s) if:  (a) the final design includes one or more changes outside of the requested tolerances or stated criteria; or (b) the final design includes one or more changes in areas other than those included in the requested tolerances or stated criteria; or (c) both.  RTD will not modify the applicable improvement or construct an out-of-tolerance improvement before and unless the Commission grants any required motion or amendment.

- On October 28, 2013, the Commission allowed this proposed special application procedure as outlined by RTD by Decision No. C13-1341 in Proceeding No. 13A-0979R.

- RTD will be permitted to use the special application procedure, as clarified in the instant Decision, in this Proceeding.  RTD will be required to file a copy of the final plans for the crossing when construction is complete so that the Commission has an accurate record of what was constructed at the crossing.  The Commission will order RTD to file, in this Proceeding, these final plans by October 31, 2016.

- Based on the findings of fact and the entire record of this Proceeding, the ALJ finds that good cause exists to grant the Amended Application and that the requirements of public safety are met by granting the Amended Application, consistent with the above discussion.

- In accordance with § 40-6-109, C.R.S., the Administrative Law Judge recommends that the Commission enter the following order.

## ORDER

### The Commission Orders That:

- The Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, filed on May 24, 2016 is granted.

- The Application filed by the Regional Transportation District (RTD) on May 12, 2014 is amended.

- Consistent with the discussion above and subject to the conditions stated in this Decision, the Application filed by RTD on May 12, 2014, as amended May 24, 2016 (Amended Application), is granted.

- Consistent with the discussion above and subject to the condition in Ordering Paragraph No. 5, RTD’s request for a special application procedure is granted.

- The authority granted by Ordering Paragraph No. 4 is conditioned as follows:  RTD shall comply with ¶ 41 of this Decision.

- Consistent with the discussion above and subject to the conditions stated in this Decision, RTD is authorized and ordered to proceed with completion of the crossing construction and improvements involving the traffic signal and train signal installations, interconnections, 
and testing at the intersection/crossing of 17th Place adjacent to Fitzsimons Parkway (the intersection/crossing).

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  The intersection/crossing shall be operated using full train preemption for southbound trains 
and first come, first served preemption for northbound trains with a total preemption time 
of 62 seconds and an advance preemption of 37 seconds as outlined in Exhibit D Rev 1 and Exhibit F Rev 1 to the Amended Application.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Not later than October 31, 2016, RTD shall file in this Proceeding a complete set of plans for the constructed intersection/crossing.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Within ten days after completion and prior to the start of revenue service, RTD shall inform the Commission in writing, in this Proceeding, that the intersection/crossing changes are complete and operational.  The Commission shall expect this letter by October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD shall obtain a U.S. Department of Transportation crossing number for this new crossing and, not later than October 31, 2016, shall file in this Proceeding a copy of the new crossing inventory form.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD, with the concurrence of the City of Aurora, is given the flexibility to fine-tune the phases to which the traffic signal exits from preemption based on field conditions.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD shall file in this Proceeding a final exhibit that shows the final phasing plan being used at the intersection/crossing based on field conditions.

- The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD is responsible for all construction costs.

- The Commission retains jurisdiction to enter further required orders.

- The Request for Waiver of Response Time is granted.

- Response time to the Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, is waived.

- This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

- As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

- If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

- If a party seeks to amend, to modify, to annul, or to reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge; and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO MANA L. JENNINGS-FADER ________________________________ Administrative Law Judge |
| --- | --- |

This Rule is found in the Rules of Practice and Procedure, Part 1 of 4 Code of Colorado Regulations 723.