# Decision No. C18-0094

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 17A-0394R

IN THE MATTER OF THE APPLICATION OF THE CITY OF BOULDER FOR AUTHORITY TO MODIFY AT-GRADE CROSSING ROADWAY, SIGNAGE, ACTIVE WARNING DEVICES AND INTERCONNECTION AT VALMONT ROAD IN THE CITY OF BOULDER, BOULDER COUNTY, STATE OF COLORADO.

commission decision 
Granting Motion

Mailed Date:  	February 7, 2018

Adopted Date: 	February 7, 2018

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Second Unopposed Motion of the City of Boulder to Extend the Deadline to File the Surface Installation Agreement and Highway-Rail Signal Interface & Crossing Agreement with BNSF and Request for Waiver of Response Time (Motion) filed by the City of Boulder (Boulder) on January 30, 2018.

- Now being fully advised in the matter, we grant the Motion.

### Findings of Fact

- Boulder requests the Commission extend the required filing dates for the Crossing Surface Installation Agreement and Highway-Rail Signal Interface & Crossing Signal Replacement Agreement to and including May 1, 2018.

- The Commission granted Boulder’s initial request for extension of time to file the above documents to January 31, 2018 by Decision No. C17-0915 mailed November 8, 2017.

- Boulder states that they are still actively negotiating the agreements with the BNSF Railway Company (BNSF) and request an extension to May 1, 2018 to finish the negotiation and finalization process.

- Boulder has conferred with the only other party to this proceeding, BNSF regarding the Motion.  BNSF has indicated that it does not oppose the Motion.

- Because the Motion is unopposed, Boulder requests a waiver of response time to the Motion.

- Boulder has shown good cause for the request for changes to the Commission Decision, extension of time, and waiver of response time.  Boulder’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Second Unopposed Motion of the City of Boulder to Extend the Deadline to File the Surface Installation Agreement and Highway-Rail Signal Interface & Crossing Agreement with BNSF and Request for Waiver of Response Time (Motion) filed by the City of Boulder (Boulder) on January 30, 2018 is granted.

- Boulder is granted an extension of time to May 1, 2018 to file signed copies of the Signal Agreement and Surface Agreement.

- Response time to the Motion is waived.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further required decisions.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |