# Decision No. C18-0286

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 12A-1259R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND UNION PACIFIC RAILROAD COMPANY FOR AUTHORITY TO ALTER AN AT-GRADE CROSSING AT CLAYTON STREET (U.S. DOT #804625V) IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	April 30, 2018

Adopted Date:  	April 25, 2018

## BY THE COMMISSION

### Statement

- On March 7, 2018, the Regional Transportation District (RTD) filed an Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time (Motion).  In its Motion, RTD requests authority to permit an amendment of the Clayton Street Application to include changes to the street plan and profile, track plan and profile, signing and striping design plans, and changes to the Commuter Rail Transit signal plan.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to change Exhibit C-2 (REV1) sheet 1 of 8 to remove a retaining wall that was not necessary to construct, and to add a Wimax site east of the crossing.  Exhibit C-2 (REV1) removes sheet 4 of 8 which is the wall layout sheet for the wall that was not constructed along the tracks.

- The request to change on Exhibit C-2 (REV1) will be granted.

- Exhibit E (REV1) sheet 1 of 2 shows the addition of crossbuck signs (R15-1) and number of tracks plaques (R15-2p) to the exit gate flashing light and gate assemblies on the northeast and southwest quadrants of the Clayton Street crossing as required by the Manual on Uniform Traffic Control Devices and for consistency with the other A-Line crossings.  Exhibit E (REV1) sheet 1 of 2 also shows a driveway that was removed prior to the start of construction but that was still shown in the plans.  Finally, Exhibit E (REV1) sheet 2 of 2 shows movement of the railroad crossing pavement marking closer to the crossing from within a driveway location to mark the south location of the driveway.

- All of the proposed changes on Exhibit E (REV1) sheets 1 and 2 will be granted.

- RTD notes in the Motion, that the submitted drawings show additional changes that RTD believes were made pursuant to the design-build authority granted in the Decision and states if the Commission believes that any change shown but not identified as an amendment 
was not within RTD’s design-build authority, that the Commission permit amendment of the Application and include such change as well.

- Exhibit D (REV2) sheet 1 of 2 changes the plans to show a revision from installing ballast to patterned concrete at the signal base locations.

- These proposed changes do not fall in the limited scope of the design-build authority requested by RTD and approved by the Commission.

- The Commission has reviewed the additional proposed changes to Exhibit D (REV 2) page 1 of 2 and will grant the changes.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time filed by the Regional Transportation District on March 7, 2018 is granted consistent with the discussion above.

- The changes to Exhibit C-2 (REV1) sheet 1 of 8, the deletion of Exhibit C-2 (REV1) sheet 4 of 8, the changes to Exhibit D (REV2) sheet 1 of 2, and the changes on Exhibit E (REV1) sheets 1 and 2 of 2 are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 25, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. R13-0459 issued in this proceeding on April 18, 2013.