# Decision No. C18-0287

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0053R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND UNION PACIFIC RAILROAD COMPANY FOR AUTHORITY TO ALTER AN AT-GRADE CROSSING AT HAVANA STREET (U.S. DOT #804606R) IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application and adding additional requirement

Mailed Date:  	April 30, 2018

Adopted Date:  	April 25, 2018

## BY THE COMMISSION

### Statement

- On March 7, 2018, the Regional Transportation District (RTD) filed an Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time (Motion).  In its Motion, RTD requests authority to permit an amendment of the Havana Street Road Application to include changes to the signing and striping design plans and changes to the Commuter Rail Transit signal plan.

- Now, being fully advised in the matter, we grant RTD’s Motion and add an additional requirement consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to change Exhibit D (REV2) sheet 1 of 3 to show the addition of driveways on each side of Havana Street between the commuter rail tracks and the Union Pacific Railroad tracks.  These driveways were constructed in 2013.  RTD also requests to make changes to Exhibit F-2 (REV2) sheet 2 of 3 showing a revised track layout plan with the northbound Havana Street geometry corrected from one lane to two lanes, the southbound Havana Street geometry corrected from two lanes to four lanes, and a revised loop layout plan.

- The request for these changes at the Havana Street crossing will be granted.

- Commission Staff (Staff) has been reviewing plans in preparation for verifying crossing construction is per approved plans.  As part of this review, Staff has brought to our attention that the crossbuck placement at Havana Street does not match the approved plans.  Exhibit E-2 (REV2) sheet 3 of 4 does not show crossbucks on the median flashing light and gate assembly as they should be and are currently installed in the field.

- We will require RTD to make changes to its signing plan to show crossbucks and number of track signs on the median entrance gate assemblies.

- RTD notes in the Motion, that Exhibit D (REV1) sheet 1 of 3 shows additional changes not included in the Motion.  These changes include substituting patterned concrete for ballast at the railroad signal foundation locations.  RTD believes these changes were made pursuant to the design-build authority granted in the Decision and states if the Commission believes that any change shown but not identified as an amendment was not within RTD’s design-build authority, that the Commission permit an amendment of the Application to include these changes as well.

- These proposed changes do not fall in the limited scope of the design-build authority requested by RTD and approved by the Commission.

- The Commission has reviewed the proposed changes to Exhibit D (REV2) page 1 of 3 to change ballast to concrete.  This change will be granted.

- Based on the above discussion, RTD’s Motion will be granted with an additional requirement.

## ORDER

### The Commission Orders That:

- The Unopposed Motion to Permit Civil Change Amendment to Application and Request for Waiver of Response Time filed by the Regional Transportation District (RTD) on March 7, 2018 is granted consistent with the discussion above and an additional requirement is added.

- The changes to RTD Exhibit D (REV1) sheet 1 of 3 and Exhibit F-2 (REV2) sheet 2 of 3 are granted.

- RTD will be required to change its Exhibit E-2 (REV2) sheet 3 of 4 to show the crossbucks and number of train signs on the crossing approach flashing light and gate arm assemblies in the medians.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 25, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

See Decision No. R13-0941 issued in this proceeding on August 2, 2013.