# Decision No. C18-0450

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 13A-0854R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT Parfet STREET IN THE CITY OF wheat ridge, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 14, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

- On May 14, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Parfet Street Application to include the non-construction of two ballast walls, the non-construction of Walls G0544N and G0548N, and a change in loop detector layout.

- Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

- RTD requests authority to replace Exhibit B – Proposed Crossing Conditions, sheet 1 of 1, with Exhibit B (REV1) – Proposed Crossing Conditions, sheet 1 of 1, which documents that the ballast walls on either side of the Parfet Crossing along the north side of the tracks are unnecessary because the actual grade separation in the field does not require them.

- The request to replace Exhibit B sheet 1 of 1 with Exhibit B (REV1) sheet 1 of 1 will be granted.

- RTD requests authority to delete Exhibit C – Track Design, sheets 1, 2, and 3 of 5 and replace them with Exhibit C (REV1) – Track Design, sheets 1, 2, and 3 of 5.  The revised sheets document that walls G0544N and G0548N are unnecessary because the actual grade separation in the field does not require them.

- The request to delete Exhibit C – Track Design, sheets 1, 2, and 3 of 5 and replace them with Exhibit C (REV1) – Track Design, sheets 1, 2, and 3 of 5 will be granted.

- RTD requests authority to delete Exhibit F – System Design, sheets 1 and 2 of 3, and replace those sheets with Exhibit F (REV1) – System Design, sheets 1 and 2 of 3.  The revised sheets show the final loop detector layout locations.

- The request to delete Exhibit F – System Design, sheets 1 and 2 of 3, and replace those sheets with Exhibit F (REV1) – System Design, sheets 1 and 2 of 3, will be granted.

- Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District on May 14, 2018 is granted consistent with the discussion above.

- The requests to amend exhibits by deleting sheets in Exhibits B, C, and F and replacing them with sheets from Exhibits B (REV1), C (REV1), and F (REV1), respectively, are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |