Decision No. C19-1012-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 19A-0475R

IN THE MATTER OF THE APPLICATION OF THE CITY AND COUNTY OF BROOMFIELD FOR AUTHORITY TO UPGRADE APPROACH RAILROAD GATES WITH FLASHING LIGHTS, BELLS, CONSTANT WARNING TIME CIRCUITRY, NEW SIGNAL CABIN, AND INSTALL RAISED MEDIANS ON EACH APPROACH TO TRACKS OWNED BY BNSF RAILWAY COMPANY CROSSING 112TH AVENUE, USDOT NO. 244790H, IN BROOMFIELD COUNTY, STATE OF COLORADO.

Interim commission decision 
granting motion for extension of time

Mailed Date:  December 17, 2019

Adopted Date: December 17, 2019

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time (Motion) filed by the City and County of Broomfield (Broomfield) on November 27, 2019, seeking an extension of time to February 29, 2020 to file the final design plans for this application for review and approval by the Commission.

- As grounds for Motion, Broomfield states that it has been working with its engineers and BNSF Railway Company (BNSF) on the final design plans.  However, Broomfield states it does not have sufficient information to complete and file the final design plans and is requesting additional time to finalize the plans.  Broomfield requests up to and including February 29, 2020 to file the final design plans for Commission review and approval.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time filed by the City and County of Broomfield (Broomfield) on November 27, 2019 seeking an extension of time to February 29, 2020 to file the final design plans for this application for review and approval by the Commission is granted.

- Broomfield shall provide the final design plans to the Commission for review by February 29, 2020.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS' WEEKLY MEETING
December 17, 2019.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ JOHN GAVAN ________________________________ Commissioners |
| --- | --- |