Decision No. C24-0748

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 23A-0448R

IN THE MATTER OF THE APPLICATION OF THE CITY OF COLORADO SPRINGS AND THE COUNTY OF EL PASO FOR AUTHORITY TO ABOLISH AND REMOVE THE EXISTING HIGHWAY-RAIL CROSSING AND ASSOCIATED CROSSING WARNING DEVICES AT ROYER STREET AND TRACKS MANAGED BY THE BNSF RAILWAY ON RIGHT-OF-WAY OWNED BY UNION PACIFIC RAILROAD (USDOT NO. 253109P), AND CONSTRUCT A NEW AT-GRADE CROSSING NAMED TWIN BRIDGES ROAD AT APPROXIMATE M.P. 77.80 OF THE BNSF RAILWAY/UNION PACIFIC RAILROAD WITH ACTIVE CROSSING WARNING DEVICES IN THE CITY OF COLORADO SPRINGS, EL PASO COUNTY, STATE OF COLORADO.

COMMISSION DECISION GRANTING 
MOTION FOR EXTENSION OF TIME

Issued Date: 	October 22, 2024

Adopted Date: 	October 16, 2024

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time (“Motion”) filed by the City of Colorado Springs and El Paso County (collectively “Applicants”) on September 23, 2024, requesting an extension of time to 
December 31, 2026, to file a signed Notice of Completion of Work.

- As grounds for the Motion, the Applicants expect to hire a contractor by 
early 2025, issue a full notice to proceed by August 31, 2025, an anticipate the project construction to be complete by August 31, 2026. The Applicants request an extension of time to 
December 31, 2026, to file the signed Notice of Completion of Work.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time filed by the City of Colorado Springs and El Paso County (collectively “Applicants”) on September 23, 2024, requesting an extension of time to December 31, 2026, to file a signed Notice of Completion of Work is granted.

- The Applicants are given to December 31, 2026, to provide a signed Notice of Completion of Work.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective upon its Issued Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 16, 2024.

| (S E A L) ATTEST: A TRUE COPY Rebecca E. White, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO ERIC BLANK ________________________________ MEGAN M. GILMAN ________________________________ TOM PLANT ________________________________ Commissioners |
| --- | --- |